INFORMATION TECHNOLOGY AUDIT REPORT
MCST LIBRARY MANAGEMENT SYSTEM (MCST LMS)
Professional Audit Report - Increment 3
Lab 9: Risk and Compliance Assessment

| Audit Team / Group No. | 404NotFound |
| --- | --- |
| Capstone System / Build | MCST Library Management System (MCST LMS) ¦ BLD-03: main @ 82075e8 (same as BLD-02, re-checked 2026-10-03) ¦ Local demo + Render test site |
| Partner Organization | MCST Library (short name to protect partner privacy) |
| Member 1 / Role | Justin C. Batlangao ¦ Risk Assessment Lead |
| Member 2 / Role | Glenn Patrick B. Darriguez ¦ Compliance and Privacy Analyst |
| Member 3 / Role | Ma. Jenifer L. Labag ¦ Technical Risk and Evidence Analyst |
| Prior Approved Version | Lab 8 report v0.2 / 2026-09-26 (AST, DEP, FLOW, ACC, REC-10, EVD-10) |
| Current Version / Date | v0.3 ¦ prepared 2026-10-03 ¦ submitted 2026-10-03 |
| Audit / Evidence Cutoff | 2026-10-03 (Lab 9 proof valid until this date) |

Master-report instruction

Use these pages to add the Lab 9 increment to the existing professional audit report. Apply prior instructor corrections, update the master version history and build register, preserve approved IDs, and submit the complete updated master unless the instructor directs otherwise.

# A. Master Report Update Control

## A.1 Version History Entry

| Version | Date | Lab / Increment | Prepared By | Reviewed By | Change Summary |
| --- | --- | --- | --- | --- | --- |
| 0.3 | 2026-10-03 | Lab 9 / Increment 3 | M1, M2, M3 | M1, M2, M3 | Added risk scoring method, Risk Register RSK, compliance matrix CMP, privacy check, treatment plan, REC-11; carried BLD-02 forward as BLD-03 |

## A.2 Final Audit Report Build Register Update

| Lab | Report Section | Status | Version / Date | Instructor Action |
| --- | --- | --- | --- | --- |
| 7 | Engagement Profile and Scope | Completed | v0.1 / 2026-09-19 | Pending |
| 8 | Asset Inventory and System Documentation | Completed | v0.2 / 2026-09-26 | Pending |
| 9 | Risk and Compliance Assessment | In Progress | v0.3 / 2026-10-03 | Pending |
| 10 | Control Assessment and Gap Analysis | [Reserved] |  | [Approved / Revise / Pending] |
| 11 | Audit Findings and Recommendations | [Reserved] |  | [Approved / Revise / Pending] |
| 12 | AI Validation Portfolio and Final Report Integration | [Reserved] |  | [Approved / Revise / Pending] |

## A.3 Prior Feedback Closure

| Feedback ID | Prior Instructor Comment / Required Revision | Action Taken | Section / IDs Affected | Closed By / Date |
| --- | --- | --- | --- | --- |
| FB-11-01 | No instructor feedback received yet on Lab 7 v0.1 or Lab 8 v0.2 as of 2026-10-03. | Carried v0.1 + v0.2 forward unchanged; opened v0.3 for Lab 9. | All Lab 7/8 sections / IDs kept | Member 1 (Justin C. Batlangao) / 2026-10-03 |
| FB-11-02 | Build still main @ 82075e8; no new commits since Lab 8. | Recorded BLD-03 as re-check of BLD-02; local uncommitted edits excluded from baseline. | BLD record | Member 3 (Ma. Jenifer L. Labag) / 2026-10-03 |

# I. Risk and Compliance Assessment

## 1.1 Risk Scoring Method

| Likelihood Scale | 1 Rare ¦ 2 Unlikely ¦ 3 Possible ¦ 4 Likely ¦ 5 Almost Certain - group must tailor descriptors |
| --- | --- |
| Impact Scale | 1 Insignificant ¦ 2 Minor ¦ 3 Moderate ¦ 4 Major ¦ 5 Severe - consider CIA, privacy, operations, compliance, finance, and reputation |
| Risk Formula | Likelihood x Impact |
| 1-4 Low ¦ 5-9 Moderate ¦ 10-16 High ¦ 17-25 Critical - group approves these bands and uses them for all risks | [Example only: 1-4 Low ¦ 5-9 Moderate ¦ 10-16 High ¦ 17-25 Critical; approve and apply consistently] |
| We lower a score only if a guard truly exists in the build and we have proof (demo, log, config). Paper-only guards do not lower scores. If proof is weak, we keep the score or mark Not Determined. | [How supported safeguards change likelihood and/or impact] |
| Head Librarian (Calixto Nicolas Camangeg, System Owner) - the student team does not approve organization risk | [System/process owner role; student team does not approve organization risk] |

## 1.2 Risk Register

| RSK ID | Risk Scenario | Affected IDs | Evidence / Assumption | Inherent L/I/Score | Existing Safeguards | Residual L/I/Score | Owner | Treatment / Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-01 | Because a staff password may leak or be guessed and there is no second login check, an outsider may enter a librarian or admin account, so borrower and loan records (AST-04) may be seen or changed. | AST-02, AST-04 / FLOW-04 / USR-03, USR-04 / MOD-01 | EVD-10-01 (role list + login check; no second factor seen) | 4/5/20 | School-email login + role checks work (demo). No second factor. | 4/4/16 | ORG-02 | Mitigate + H |
|  |  |  |  |  |  |  |  | Mitigate + M |
| RSK-02 | Because CSV upload accepts files with weak checks and jobs are lost on restart, bad or double book records may enter the catalog (AST-04), so students may borrow the wrong copy or counts may be wrong. | AST-07 / FLOW-03 / USR-03 / MOD-02 | EVD-10-02 (CSV sample + import demo) | 3/3/9 | Header check + required title/author/accession; bad rows skipped + logged. | 3/3/9 | ORG-01 | Mitigate + M |
| RSK-03 | Because the import worker keeps jobs in memory only, a server restart may lose the upload history, so librarians may not know which books were added and may upload twice. | AST-02 / FLOW-03 / USR-03 / MOD-02 | Assumption: worker design from code read (no restart test done) | 3/2/6 | Per-row skip + log exists, but no saved job history. | 3/2/6 | ORG-04 | Mitigate + M |
| RSK-04 | Because backups are listed but a restore was never shown, a database loss may leave the library unable to recover loans and catalog, so desk work may stop for days. | AST-08, AST-10 / FLOW-05 / MOD-08 | EVD-10-04 (backup list only; restore out of scope SCP-03) | 2/5/10 | Timed pg_dump + backup log with completed/failed status. | 2/4/8 | ORG-03 | Mitigate + H |
| RSK-05 | Because the site and database both run on one cloud provider with no standby copy, a provider outage may stop all borrowing, catalog, and reports at once. | AST-02, AST-04, AST-10 / DEP-02 / MOD-01..08 | Assumption: single-provider setup seen in deploy config (no outage test) | 2/4/8 | Provider dashboard + fail-fast DB check on start; no standby site. | 2/4/8 | ORG-01 | Accept + M |
| RSK-06 | Because the same desk staff can add a book and lend the same copy with no second check, a mistake or misuse may go unseen, so rare books or fines may be recorded wrong. | USR-03 / MOD-02, MOD-03 / FLOW-01, FLOW-02 | EVD-10-03 (desk walkthrough; SoD noted in Lab 7) | 3/3/9 | Every write saves a log row (actor + action); archive-before-delete block works. | 2/3/6 | ORG-01 | Mitigate + M |
| RSK-07 | Because borrower names, IDs, and fines sit in one table open to wide staff views and CSV/export paths, private student data may be seen or copied by staff with no need to know. | AST-04, AST-07 / FLOW-01, FLOW-03 / USR-01, USR-02 | EVD-10-02 + EVD-10-03 (clean samples; full export never tested) | 3/4/12 | Role checks limit pages; evidence is clean samples only. | 3/3/9 | ORG-05 | Mitigate + H |
| RSK-08 | Because fine math and due dates come from settings that admins can change, a wrong setting may charge wrong fines to many borrowers before anyone notes the error. | AST-11 / FLOW-01 / USR-04 / MOD-03 | EVD-10-05 (settings sample; change demo seen) | 3/3/9 | Settings changes are logged with a name; no approval step in app. | 2/3/6 | ORG-01 | Mitigate + M |

# II. Compliance, Privacy, and Requirements Mapping

## 2.1 Compliance Obligations Matrix

| CMP ID | Source | Exact Requirement / Section | Why Applicable | Owner | Required Evidence | Current Status | Related RSK / CRT | Gap / Action |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-01 | Philippine Data Privacy Act of 2012 (school as holder of student data) | Personal data must be collected fairly, used only for stated purpose, kept safe, and kept no longer than needed. | System keeps student names, IDs, departments, loans, fines (FLOW-01, FLOW-04). | ORG-05 | Role list, clean borrower samples, retention notes (EVD-10-01..03) | Partial | CRT-01 / RSK-01, RSK-07 | Limit staff views + exports; write keep-times; owner: ORG-05 |
| CMP-02 | School/library borrower privacy practice (student records used for library work only) | Borrower records used only for borrowing, fines, and notices; no sharing outside library work. | Borrower table + messages used for holds, fines, reminders. | ORG-01 (Calixto Nicolas Camangeg) | Desk demo + message samples (EVD-10-03) | Partial | RSK-07 | Hide names in reports; check exports; owner: ORG-01 |
| CMP-03 | School account and access rule (@mcst.edu.ph login + role approval) | Only school accounts enter; roles given by approver; leavers disabled. | MOD-01 login + roles table + ORG-02 approval. | ORG-02 | Role list + approval samples (EVD-10-01) | Partial | CRT-01 / RSK-01 | Quarterly access check; close bootstrap Admin (done); owner: ORG-02 |
| CMP-04 | Capstone functional requirements (agreed library flows must work as written) | Borrow, return, fine, reserve, request, buy, catalog, stock, reports, backup work per requirements. | MOD-01..08 in BLD-03. | ORG-01 | Build note + wiring check (EVD-10-02) | Partial | CRT-02 / RSK-02, RSK-03 | Finish import job history; test restore later; owner: ORG-04 |
| CMP-05 | Backup and recovery expectation (copies exist and can be restored) | Timed backups run; copies kept; restore possible with approval. | MOD-08 scheduler + backup files + log. | ORG-03 | Backup list (EVD-10-04); restore never shown | Not Determined | RSK-04 | Witnessed restore test in later lab; owner: ORG-03 |
| CMP-06 | Logging expectation (important acts traceable to a person) | Logins, borrows, changes, admin acts saved with actor + time. | audit_trail + per-module log calls. | ORG-03 | Log samples (EVD-10-03) | Partial | CRT-03 / RSK-06 | Check log review habit; keep log keep-time; owner: ORG-03 |
| CMP-07 | Google OAuth terms (login via outside provider) | Login data handled per provider terms; tokens never stored in app. | MOD-01 Google login path. | ORG-02 | Login demo (EVD-10-01); provider terms not reviewed | Not Determined | RSK-01 | No legal claim made; note as limit; owner: ORG-02 |

## 2.2 Privacy Protection Assessment

| Privacy Area | Applicable DATA / FLOW | Expected Practice / Criterion | Evidence | Status | Risk / Required Action |
| --- | --- | --- | --- | --- | --- |
| Transparency | FLOW-01, FLOW-04 (borrower + account data) | Users told why data is collected and how it is used. | EVD-10-01, EVD-10-03 (forms + demo) | Partial | RSK-07 / write short notice at registration |
| Data Minimization | borrowers table, request form | Only needed fields collected. | EVD-10-02 (field list) | Partial | RSK-07 / drop unneeded fields if found |
| Access | borrower + loan rows | Only roles with real need can see private rows. | EVD-10-01 (role list) | Partial | RSK-07 / narrow staff views |
| Security | storage, login, backup, export paths | Private rows guarded in store, move, copy, and export. | EVD-10-01, EVD-10-04 | Partial | RSK-01, RSK-07 / second login check + export control |
| Retention | loan + notice + account rows | Clear keep-time; old rows archived/removed. | EVD-10-03 (archive demo) | Partial | FLOW-01 keep 1 year noted; write full keep-table |
| Disclosure | CSV, reports, messages | Exports/sharing allowed only for proper roles. | EVD-10-02, EVD-10-03 | Not Determined | RSK-07 / check export rights in later lab |

# III. Risk Treatment and Audit Priority

| RSK ID | Treatment | Proposed Action | Action Owner | Target / Trigger | Expected Residual Risk | Audit Test Priority | Rationale |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-01 | Mitigate | Add second login check for librarian/admin; quarterly access review by ORG-02. | ORG-02 | Next release / account review date | 3/4/12 -> aim 2/4/8 | H | Highest score (20/16); directly hits OBJ-01 access goal. |
|  | Mitigate | Write 1-page manual desk steps for outage days + save provider status link; review each term. |  |  | Stays 2/4/8 (paper control only) |  | Cheap paper control the library can own; no costly standby site needed. |
| RSK-04 | Mitigate | Run one witnessed restore to test copy; write restore steps + approval form. | ORG-03 | Before final defense | 2/4/8 -> aim 1/4/4 | H | Only unproven recovery; loss would stop all desk work. |
| RSK-07 | Mitigate | Narrow staff views to need-to-know; hide names in reports; log exports. | ORG-05 | Next release | 3/3/9 -> aim 2/3/6 | H | Privacy law + many students affected. |
| RSK-02 | Mitigate | Add double-accession block + upload result page showing added/skipped rows. | ORG-04 | Next release | 3/3/9 -> aim 2/3/6 | M | Catalog errors are fixable; medium effect. |
| RSK-06 | Mitigate | Second check for rare-book moves + monthly log spot-check by ORG-01. | ORG-01 | Monthly spot-check | 2/3/6 -> aim 1/3/3 | M | Logs exist; small extra check closes gap. |
| RSK-08 | Mitigate | Approval step before settings change takes effect; monthly settings review. | ORG-01 | Next release | 2/3/6 -> aim 1/3/3 | M | Change is logged but unchecked; cheap fix. |
| RSK-05 | Accept | Keep single provider; write manual desk steps for outage days. | ORG-01 | Review each term | Stays 2/4/8 | M | Standby site costs too much for school; outage rare. Owner accepts. |

## 3.1 Risk and Compliance Reconciliation

| Check ID | Question | Result | Affected IDs | Correction / Limitation |
| --- | --- | --- | --- | --- |
| REC-11-01 | Every High/Critical risk maps to a goal or future control test | Pass | RSK-01,04,07 -> OBJ-01..04; tests in Lab 10 | All High risks linked |
|  |  | Pass |  | No Accept treatments left; all mitigations owned by real ORG roles |
| REC-11-02 | Every CMP status has proof or is marked Not Determined/N/A with reason | Pass | CMP-01..07 | CMP-05,07 marked Not Determined with reason |
| REC-11-03 | Privacy rows link to DATA/FLOW + RSK or action | Pass | Privacy table -> FLOW-01/04, RSK-01/07 | All rows linked |
| REC-11-04 | No risk outside Lab 7 scope; no planned work shown as working control | Exception | RSK-03 (import job history) | RSK-03 is Partial behavior in BLD-03; marked as limit, test deferred |
| REC-11-05 | Treatment owners are real ORG roles; student team approves no risk | Pass | ORG-01/02/03/04/05 in plan | RSK-05 acceptance needs owner sign + term review |

# IV Lab 9 Completion Checklist

| Check | Completion Requirement |
| --- | --- |
| [X] | Likelihood, impact, risk formula, risk bands, and residual-risk method are defined and consistently applied. |
| [X] | Every risk has a complete scenario, affected IDs, evidence/assumption, scores, owner, treatment, and priority. |
| [X] | Only applicable compliance and privacy requirements are included, with exact requirement, owner, evidence, and status. |
| [X] | Not Applicable and Not Determined decisions contain clear rationales. |
| [X] | High/Critical risks and material compliance gaps link to planned control tests or required actions. |
| [X] | Cross-review, AI validation, limitations, version control, and attestation are complete. |

# V. Collaboration, AI Validation, and Instructor Review

## Z.1 Cross-Member Challenge Record

| Review ID | Prepared By | Reviewed By | Item / Section | Challenge or Check | Resolution / Evidence |
| --- | --- | --- | --- | --- | --- |
| REV-11-01 | Member 1 (Justin C. Batlangao) | Member 2 (Glenn Patrick B. Darriguez) | RSK-01 score 4x5=20 | Challenge: why likelihood 4 and not 3? No attack was ever seen. | Kept 4: passwords leak often in schools and no second check exists; noted in safeguard basis. |
| REV-11-02 | Member 2 (Glenn Patrick B. Darriguez) | Member 3 (Ma. Jenifer L. Labag) | CMP-01 Data Privacy applicability | Challenge: does the law really apply to a school demo? | Kept Partial with limit: applies to real borrower data flows; no legal claim made (caution box). |
| REV-11-03 | Member 3 (Ma. Jenifer L. Labag) | Member 1 (Justin C. Batlangao) | RSK-04 residual 2/4/8 | Challenge: what proof lowers impact from 5 to 4? | Backup log shows completed copies, so some recovery chance exists; restore still unproven, kept as limit. |

## V.2 Human-in-the-Loop AI Validation Log

| AI ID | Tool / Purpose | Material Suggestion | Evidence / Criteria Checked | Decision | Correction / Rationale | Privacy Check |
| --- | --- | --- | --- | --- | --- | --- |
| AI-11-01 | Word tool / fixing wording of risk lines | Shorter cause-event-effect lines | Checked each line against code + demo + Lab 8 IDs | Revise | Kept short lines only where true; rest human-written | No private data in prompts |
| AI-11-02 | Word tool / double checking LxI math and bands | Suggested score bands | Checked math + manual bands table | Accept | Math matched; bands used as in manual | No private data in prompts |
| AI-11-03 | Word tool / clarifying how to do treatment plan | Explained Mitigate/Avoid/Transfer/Accept use | Checked against manual treatment table | Accept | Used manual meanings; actions our own | No private data in prompts |

## VI Group Attestation

We certify that the Lab 9 work reflects the identified capstone build and authorized evidence. We completed the assigned work and cross-review, protected confidential information, did not treat AI output as audit evidence, and disclosed material limitations.

| Member | Printed Name | Signature | Date |
| --- | --- | --- | --- |
| Member 1 | Justin C. Batlangao | Justin C. Batlangao | 2026-10-03 |
| Member 2 | Glenn Patrick B. Darriguez | Glenn Patrick B. Darriguez | 2026-10-03 |
| Member 3 | Ma. Jenifer L. Labag | Ma. Jenifer L. Labag | 2026-10-03 |

## VII Instructor Review

| Review Area | Status | Instructor Notes |
| --- | --- | --- |
| Master-report continuity and prior feedback | [ ] Approved [ ] Revise |  |
| Technical completeness and traceability | [ ] Approved [ ] Revise |  |
| Evidence, limitations, collaboration, AI validation, and professional judgment | [ ] Approved [ ] Revise |  |

Instructor disposition and required revisions: Record the decision and detailed comments in the Instructor Notes column above or on the institution's grading sheet.