## Slide 1
CAPSTONE SYSTEM IT AUDIT ENGAGEMENT
IT Audit of the MCST Library Management System (MCST LMS)
Final Integrated Professional IT Audit Report - Labs 7-12
Evidence cutoff 2026-10-10 | Audited builds BLD-04/BLD-05 | Report 1.0 Final, 2026-10-20
404NotFound
Justin C. Batlangao
Findings and Report Lead
Glenn Patrick B. Darriguez
Evidence and Root-Cause Analyst
Ma. Jenifer L. Labag
Recommendation and Action-Plan Analyst
Notes: [Justin C. Batlangao]
Good day, everyone. We are 404NotFound — Justin Batlangao, Glenn Darriguez, and Jenifer Labag. We audited our own capstone system, the MCST Library Management System, built for the MCST Library under Head Librarian Calixto Nicolas Camangeg — and we tested it the way an external audit team would: written criteria, sampled tests, dated evidence. This is our final integrated report from Labs 7 to 12; evidence closes October 10, audited builds BLD-04 and BLD-05. Today: what we audited, what we tested, what we found, and what we recommend.

## Slide 2: Our Audit Journey - and Who Presents What
Six laboratory milestones built one continuous engagement from scope to conclusion
Presenter: Justin C. Batlangao
7
Lab 7
Scope + objectives + criteria
2026-09-19
Justin
8
Lab 8
Assets + flows + accounts
2026-09-26
Glenn
9
Lab 9
Risks + compliance
2026-10-03
Justin
10
Lab 10
Controls + tests + gaps
2026-10-03
Glenn
11
Lab 11
Findings + actions
2026-10-10
Ma.
12
Lab 12
Final integration
2026-10-20
Ma.
One continuous engagement: every lab shares the same system, build records, and ID families (OBJ / RSK / CTL / TEST / GAP / FND).
This deck covers: what we audited, what we tested, what we found, what we recommend, and our conclusion.
Every claim traces to evidence we collected - we will show the chain, not the paperwork.
Notes: [Justin C. Batlangao]
It was one continuous engagement across six labs, each dated. Lab 7 set scope and criteria; Lab 8, assets and flows; Lab 9, risks and compliance; Lab 10, controls and tests; Lab 11, findings and actions; Lab 12 integrated the final report. Every lab shares the same system, build records, and ID families — OBJ, RSK, CTL, TEST, GAP, FND — so every claim traces. And everyone built and cross-checked in every lab — today we divided the telling, not the doing.
Q&A cue: 'who did what' — each member created their own content, cross-reviewed another member's work, and contributed to every lab.

## Slide 3: The System We Audited
Client: MCST Library (Head Librarian Calixto Nicolas Camangeg) | Our own capstone build - audited like an external team would
Presenter: Justin C. Batlangao
Flask 3.1 web app: catalog, borrowing, fines, requests, buying, stock check, reports (MOD-01..08)
PostgreSQL on Render + timed pg_dump backups
Google school-email login (@mcst.edu.ph) with role checks per page
Users: students / faculty borrow; desk staff circulate; admins manage
Real library workflow: request -> buy -> add -> borrow/return -> fines -> stock take
Key data: book catalog + copies, borrower records, loans and fines, audit trail
Runs on local demo + Render test site - demo evidence only, honestly stated
That is why we could show every code path transparently
Build lineage - real git history, frozen before every lab
BLD-01 @ 71e0d30
Sep 19
>
BLD-02 @ 82075e8
Sep 26
>
BLD-04 @ 7b9b680
tests, Oct 3
>
BLD-05 @ 5ca2c79
confirmations, Oct 10
>
BLD-06 @ c20f98e
POST-CUTOFF - excluded
Notes: [Justin C. Batlangao]
We audited our Flask 3.1 app — catalog, borrowing, fines, requests, buying, stock count, reports: modules MOD-01 to MOD-08 — on PostgreSQL with timed backups, and school-email login with per-page role checks. Because we own the code, we had full transparency, but we audited it like any client: criteria, samples, dated evidence. The build lineage on the right is real git history, frozen every lab — BLD-01 to BLD-05. BLD-06 came after the cutoff — excluded from conclusions, and disclosed later.
Q&A cue: 'why audit your own system?' — the partner benefit is real findings before live use; integrity is handled by evidence anyone can re-open.

## Slide 4: Audit Objectives and Scope (Lab 7)
Four objectives supported by criteria CRT-01..04; scope approved with the library owner
Presenter: Justin C. Batlangao
OBJ-01
Access control - only the right people reach the right pages
SCP-01/05/06 | CRT-01
OBJ-02
Build truth - the build really supports the library work we claim
SCP-02/05/07 | CRT-02
OBJ-03
Traceability - every borrow and change leaves a named record
SCP-02/04/05 | CRT-03
OBJ-04
Data safety - backup, settings, reports protect and hide secrets
SCP-02/03/04 | CRT-04
In scope (safe procedures)
Records + code inspection, config review, walkthroughs, small demo tests - nothing changed or harmed
Out of scope / limits (SCP-03/04)
No attack testing, no live restore, no real student data - demo environment only, stated in every conclusion
Notes: [Justin C. Batlangao]
Four approved objectives, OBJ-01 to OBJ-04: access control, build truth, traceability, and data safety — each anchored to written criteria CRT-01 to CRT-04. For example, CRT-01 requires role rules in code plus approver ORG-02; CRT-03 requires audited, POST-only desk actions. Our procedures were deliberately safe: record and code inspection, configuration review, walkthroughs, and small demo tests — nothing changed or harmed. No attack testing, no live restore, no real student data — and those limits are stated in every conclusion.
Q&A cue: 'why no attack test?' — outside the approved procedures; we promised no over-claim and kept that promise.

## Slide 5: How We Worked - Evidence First
Same method through Labs 7-12; every result carries an ID chain
Presenter: Justin C. Batlangao
1
Inspect
records, code paths, configuration
EVD-09/10/12/13 series
>
2
Walk through
real screens in the demo build
clean screenshots - no names
>
3
Test
10/10 pages, CSV file, loan cycle, backup log
TEST-01..06 samples
>
4
Review
each member cross-checked + challenged
REV-01..14 rows
AI used only for wording fixes, count double-checks, task clarifications - every suggestion validated against real records; never an evidence source (Portfolio AIV-01..06)
Notes: [Justin C. Batlangao]
One four-step method across Labs 7 to 12. First, inspect records, code, and configuration — the EVD-09 and EVD-10 series. Second, walk through real demo screens with names cleaned. Third, test — full populations where small. Fourth, cross-review: a written challenge and resolution for every increment, REV-01 to 14. On AI: wording fixes, counts, and clarification only — every suggestion validated, never an evidence source; all six uses are disclosed in the portfolio.
Q&A cue: 'did AI write your audit?' — no; wording and math only; every AI row carries Accept/Revise plus what was verified.

## Slide 6: Architecture and Trust Boundaries
Figure 2 from the report: Flask app, PostgreSQL, Google OAuth, Render (DEP-01..06)
Presenter: Glenn Patrick B. Darriguez
6
trust boundaries mapped: public entry, DB line, Google line, staff upload path, backup path, admin path
7
account types registered; one-time bootstrap admin was closed and verified (ACC-07)
Secrets live in environment config - never in the app, never in this report
Each line names its evidence source (DEP-01..06)
Notes: [Glenn Patrick B. Darriguez]
Figure 2: a borrower connects over HTTPS to Flask, which talks SQL only to PostgreSQL. Google only proves identity — it never touches library data. A scheduler runs the timed backup, and admins use the highest-trust path. Six trust boundaries, DEP-01 to DEP-06, each with a named evidence source. Seven account types — and the one-time bootstrap admin was closed and verified, ACC-07. Secrets live only in environment config: never in the code, never in this report.
Q&A cue: 'what protects the database?' — env-held credentials plus the admin-only path (DEP-02).

## Slide 7: How Data Moves Through the Library
Figure 3 from the report: five flows with validation, storage, and retention rules (FLOW-01..05)
Presenter: Glenn Patrick B. Darriguez
FLOW-01
borrow/return/fine: limits (3/5), fine = rate x days late, archive-before-delete
FLOW-03
CSV import: header map + required fields; bad rows skipped + logged
FLOW-04
login: school email only; first-login admin closed after setup
Every flow has validation, store, channel, and a written retention rule
Notes: [Glenn Patrick B. Darriguez]
Figure 3 shows five data flows, FLOW-01 to 05. Borrowing honors the three-and-five-book limits; fines are rate times days late; deletion is archive-before-delete. The CSV import requires headers and skips bad rows — logged. Login is school email only, with the bootstrap admin closed after setup. Every flow has written validation, storage, channel, and retention rules. Remember one thing: borrower data sits in PostgreSQL, and its views should be role-limited — the weak part is Finding FND-03.
Q&A cue: 'where does borrower data sit?' — PostgreSQL (AST-04); views should be role-limited per CMP-01/02 — the weakness is FND-03.

## Slide 8: What Could Go Wrong - Risk Profile (Lab 9)
8 risks scored Likelihood x Impact; 3 High priorities drive our findings
Presenter: Justin C. Batlangao
Residual score (Inherent x Impact, after safeguards)
Chart: 
| RSK-01 Staff password leaks - no second login check | RSK-04 Database loss - restore never shown | RSK-07 Borrower data exposed in wide views / exports | RSK-02 Bad CSV rows corrupt book catalog | RSK-03 Import jobs lost on server restart | RSK-05 Single cloud provider outage (Accepted) | RSK-06 Same staff member adds + lends (SoD) | RSK-08 Settings changed without approval
Residual score | 16 | 8 | 9 | 9 | 6 | 8 | 6 | 6
3
High priorities: RSK-01, RSK-04, RSK-07 - they become our three findings
Residuals only drop for safeguards proven in the build (e.g., backup log proves RSK-04 impact drops 5 -> 4); unmatched safeguards change nothing. Compliance base: Data Privacy Act + school access rules (CMP-01..07).
Notes: [Justin C. Batlangao]
Lab 9 scored eight risks — likelihood times impact, adjusted only for safeguards proven in the build. Three are High. RSK-01: account takeover — a leaked password meets no second check; residual sixteen of twenty-five. RSK-04: recovery unproven — backups logged, restore never demonstrated; residual eight. RSK-07: borrower data exposed through wide views and an open export path. Those three become our findings. One example of adjustment: RSK-04's backup log is real, so its impact drops five to four. Single-provider outage, RSK-05, is accepted with a paper control. Compliance base: the Data Privacy Act plus school rules.
Q&A cue: 'why is RSK-01 a 16?' — likelihood 4 x impact 4: passwords leak often and no second check exists; mitigating aims for 8.

## Slide 9: Controls We Evaluated and What the Tests Showed (Lab 10)
8 controls CTL-01..08; 6 tests TEST-01..06 on build BLD-04 (Oct 3) - 4 Effective, 2 Partially Effective
Presenter: Glenn Patrick B. Darriguez
TEST-01
Effective
Wrong-role entry on 10 pages
10 / 10 blocked - 0 exceptions
TEST-02
Effective
CSV upload with 2 bad rows
6 added, 2 skipped + logged
TEST-03
Effective
Borrow -> return -> fine cycle
Fine matched + 3 log rows
TEST-04
Effective
Delete active vs archived book
Active refused; archived allowed
TEST-05
Partially Effective
Backup log Sep-Oct (14 runs)
14/14 logged - NO restore proof
TEST-06
Partially Effective
Settings change + log
Logged with name - no approval step
All 6 tests: real procedures on the demo build, full populations where small (10 pages, 14 log rows, whole files); evidence EVD-12-01..05 saved clean.
Notes: [Glenn Patrick B. Darriguez]
Eight controls, CTL-01 to 08; six tests on BLD-04. Four came back Effective. TEST-01: wrong-role entry blocked on all ten pages — ten for ten, zero exceptions. TEST-02: CSV upload — six good rows added, two bad rows skipped and logged. TEST-03: a full borrow-return-fine cycle — the fine matched the formula. TEST-04: deleting an active book refused; archived allowed. Two came back Partially Effective. TEST-05: fourteen of fourteen backups logged — but zero proof any restores. TEST-06: settings changes logged with a name — no approval step. These were full populations, not cherry-picked samples. The two partials spill into our findings.
Q&A cue: 'does Partially Effective = failed?' — no: the control partly works but misses the objective — restore proof, approval step.

## Slide 10: Key Findings - Three High Items
From Lab 11 screening: 5 candidates -> 3 formal findings + 1 observation + 1 close (evidence-checked)
Presenter: Ma. Jenifer L. Labag
FC-01
Finding -> FND-01
FC-02
Finding -> FND-02
FC-03
Observation (OBS-01)
FC-04
Finding -> FND-03
FC-05
Close (compensated)
FND-01
HIGH
Staff Login Without Second Check Allows Full Account Takeover
FND-02
HIGH
Restore Never Tested, So Recovery Is Unproven
FND-03
HIGH
Wide Staff Views and Open Export Path Expose Borrower Data
Not every gap became a finding - FC-03 is fixable small (backlog); FC-05 is compensated by logging + monthly review. Honest screening, not finding inflation.
Notes: [Ma. Jenifer L. Labag]
Five finding candidates, screened against evidence, materiality, and scope. FC-01 and FC-02 became findings FND-01 and FND-02. FC-03 became OBS-01 — a small, tracked backlog, not worth a finding. FC-04 became FND-03. FC-05 is closed — its risk is already compensated by logging plus a monthly review. Result: three formal findings, all High. We did not inflate the register — materiality disciplined the list, and every screening decision carries its evidence IDs.
Q&A cue: 'why not more findings?' — materiality: small items would dilute; they are tracked, not hidden.

## Slide 11: Finding 1 - Staff Login Without Second Check
FND-01 | HIGH | RSK-01 residual 16 | evidence EVD-12-01 + EVD-13-01
Presenter: Ma. Jenifer L. Labag
Condition
No staff/admin login asks for a second check (screens confirm; BLD-05, Oct 10)
Criteria
CRT-01 + CMP-03 - access fits role AND login stops outsiders (approver ORG-02)
Cause
Second step never built (code read); small team, demo stage
Effect
One leaked password = full borrower/loan control - exposure, no breach seen
Limitation
No attack test allowed; stated on the workpaper
Why HIGH (severity rationale)
Residual risk 16 of 25; full loan + fine data at stake; single control failure on the main gate; affected: all borrowers + library staff
Recommendation REC-01
Access Approver (ORG-02) turns on a second check for staff/admin logins; target: stolen password alone fails - re-run TEST-01 + login tries
Notes: [Ma. Jenifer L. Labag]
Finding one, FND-01. Condition: no staff or admin login asks for a second check on BLD-05. TEST-01 blocked the wrong role ten for ten — but that stops the wrong people, not a thief with the right password. Criteria, CRT-01 and CMP-03: login must stop outsiders. Cause: the second step was never built. Effect: one leaked password could read and change all borrower, loan, and fine data — we say exposure, not breach; nothing was lost. Severity: residual sixteen of twenty-five. REC-01 — ORG-02 turns on a second check; target: a stolen password alone fails.
Q&A cue: '10/10 role tests passed — why still a finding?' — role checks stop the wrong people, not a thief with the right password; challenged in REV-13-02.

## Slide 12: Finding 2 - Restore Never Tested
FND-02 | HIGH | RSK-04 intrinsic 10 -> residual 8 | evidence EVD-12-04
Presenter: Ma. Jenifer L. Labag
Condition
14/14 backup runs logged (Sep-Oct) - but ZERO restore demonstrations exist
Criteria
CMP-05 + CRT-04 - copies exist AND recovery is possible with approval
Cause
Restore needs live approval; never scheduled (owner inquiry + no record)
Effect
If the database is lost, desk work may stop for days; loans/catalog may be unrecoverable
Limitation
Restore itself was out of scope (SCP-03) - our conclusion: identify it, not test it
Why HIGH - severity rationale
A backup log proves copies exist, NOT that they work. If recovery fails once, the loss is total - all loans + catalog. Team challenged: kept High on effect, not score alone (REV-13-01)
Recommendation REC-02
System Admin (ORG-03) runs ONE witnessed restore on a test copy + files approved restore steps; verified by reading the restore log
Notes: [Ma. Jenifer L. Labag]
Finding two, FND-02 — recovery provability. Condition: fourteen of fourteen backups logged, zero restore demonstrations. CMP-05 with CRT-04 requires not just copies but provable recovery. Cause: a restore needs owner approval and was never scheduled. Effect: if the database died, desk work could stop for days. Why High: a backup log proves copies exist — nothing about them coming back; one failed recovery means total loss. Our cross-review kept it High on effect, not score alone. REC-02 — one witnessed restore on a test copy plus filed steps: one admin hour, the cheapest fix, the biggest assurance gain.
Q&A cue: 'why not restore the real DB?' — out of approved scope; the test-copy exercise gives the proof without touching live data.

## Slide 13: Finding 3 - Borrower Data Exposure
FND-03 | HIGH | RSK-07 + CMP-01/02 (Data Privacy Act context) | EVD-10-02/03 + EVD-13-02
Presenter: Ma. Jenifer L. Labag
Condition
Staff roles open FULL borrower rows (name, school ID, fines); reports show names; export path has no extra rule
Criteria
CMP-01/02 + CRT-01 - private data only for need-to-know roles; names hidden in reports
Cause
Views built for desk speed; export path never fenced (code read)
Effect
Curious or rogue staff could read/copy many student records - exposure; no misuse seen
Limitation
Full export was never tested (not allowed); conclusion rests on views seen + missing rule
Why HIGH
Many students affected + real privacy-law obligations; passing TEST-01 does not clear it: getting IN vs seeing WIDE are different questions
Recommendation REC-03
Privacy role (ORG-05) narrows views to need-to-know, hides names in reports/exports, turns on an export log
Notes: [Ma. Jenifer L. Labag]
Finding three, FND-03 — borrower data exposure. Staff roles open full borrower rows — name, school ID, fines; reports show names; and the export path has no extra rule. Criteria: the Data Privacy Act line plus CRT-01 — private data only for need-to-know roles. Cause: views built for desk speed; export never fenced. Effect: a curious or rogue staff member could copy many student records — exposure, no misuse seen. And this stands despite TEST-01 passing, because getting in and seeing wide are different questions. REC-03 — narrow views to need-to-know, hide names, log exports.
Q&A cue: 'can staff export everything today?' — export was not tested (SCP); the finding rests on wide views seen plus no export rule found.

## Slide 14: How Conclusions Stand on Evidence - The Chain
Example: FND-01 traced end-to-end; every finding has the same chain in the report
Presenter: Glenn Patrick B. Darriguez
1
TEST-01
10/10 wrong-role blocked; no second step visible
>
2
EVD-12-01 / EVD-13-01
clean screenshots, dated, sanitized
>
3
GAP-01
missing control identified (CTL-01/CTL-02)
>
4
FND-01
condition + criteria + cause + effect + severity
>
5
REC-01 / MAP-01
rule-focused action, owner + target set
Same chain for FND-02 (TEST-05 -> EVD-12-04 -> GAP-02) and FND-03 (TEST-01/EVD-10/13 -> GAP-04).
20 evidence items indexed in the final report (EVD-09-01 .. EVD-13-02) - each with source, date, privacy treatment, and written limitation.
Evidence protection: names hidden, counts only, secrets excluded - nothing sensitive leaves the controlled folder.
Notes: [Glenn Patrick B. Darriguez]
Is our conclusion supported? FND-01, traced end to end. TEST-01: ten for ten blocked, no second step visible. Locked into dated, sanitized evidence — EVD-12-01 and 13-01. The gap is GAP-01 against CTL-01 and 02. Then FND-01 written in full, and REC-01 with a named owner, tracked as MAP-01. FND-02 and FND-03 carry the same chain. Twenty evidence items are indexed, each with source, date, privacy treatment, and limitation. And nothing sensitive ever left the controlled folder — no names, counts only, secrets excluded.
Q&A cue: 'could screenshots be faked?' — screenshots are only part; the role test is live behavior, logs come from the system, dates/git tie to builds.

## Slide 15: What We Recommend - and Honestly, What It Is Not Yet
Roadmap: 3 actions, owners, priorities, target results - status: Proposed (library not yet confirmed)
Presenter: Ma. Jenifer L. Labag
REC-01 | MAP-01
High
Second login check for staff + admin accounts
Owner
Access Approver (ORG-02)
Target
Next release
Result
Stolen password alone fails
REC-02 | MAP-02
High
One witnessed restore on a test copy + filed steps
Owner
System Admin (ORG-03)
Target
Before final defense
Result
Recovery becomes demonstrable
REC-03 | MAP-03
High
Narrow staff views, hide names, log exports
Owner
Privacy role (ORG-05)
Target
Next release
Result
Borrower rows visible only to need-to-know roles
All three are OUR PROPOSALS - no action is claimed as management-approved unless the owner confirms it. That honesty is part of the audit standard we followed.
Notes: [Ma. Jenifer L. Labag]
Three recommendations — each with an owner, a target, and a verifiable result. REC-01, High, next release: a second login check, owned by the Access Approver; result — a stolen password alone fails. REC-02, High, before our final defense: one witnessed restore plus filed steps, owned by the System Admin; result — recovery demonstrable. REC-03, High, next release: narrow views, hide names, log exports, owned by the Privacy role. The honest part: all three are our proposals, not confirmed. If the library declines any, the residual risk stays — and the report records that acceptance.
Q&A cue: 'what if the library says no?' — the residual stays; owner acceptance recorded explicitly; disclosure, then follow-up.

## Slide 16: What This Audit DOES NOT Say (professional honesty)
Balanced assurance language - conclusions cover only what was tested
Presenter: Justin C. Batlangao
Environment: evidence from demo build + test site only - not live production data
No attack testing, no live restore, no real student records (approved scope limits)
Compliance items CMP-05 (restore) and CMP-07 (Google terms) stay NOT DETERMINED
Samples are small because the system is small - populations honestly listed
Conclusion: needs improvement, NOT 'system is broken' - 4/6 controls fully effective
Change after cutoff - handled correctly
BLD-06 @ c20f98e (Oct 11-20): inventory shared-session fixes + set-based reconcile + condition modal + Philippine-time timestamps
NOT tested - arrives after the 2026-10-10 cutoff, so it is DISCLOSED, not absorbed into results
Flag: re-run TEST-03 (fine/due-date math) after deploy - timestamps could shift fine displays
Notes: [Justin C. Batlangao]
What this audit does not say. All evidence is from the demo build and test site — never live production data. No attack testing, no live restore, no real student records — the approved scope limits. CMP-05 and CMP-07 stay not determined. Samples are small because the system is small, and populations are honestly listed. And BLD-06, the October 11-to-20 build, arrived after the cutoff: untested — disclosed, not absorbed into results. One flag: re-run TEST-03 after deploy, because timestamps could shift fine displays.
Q&A cue: 'does the timestamp commit break your conclusion?' — no; conclusions cover BLD-04/05 up to cutoff; BLD-06 gets its own follow-up test.

## Slide 17: Overall Conclusion - Needs Improvement
Pending remediation - built on effective tests + honest gaps + unconfirmed actions
Presenter: Justin C. Batlangao
VERDICT
Needs Improvement
Conclusion covers tested builds BLD-04/05 up to cutoff 2026-10-10. 6/8 controls designed adequate-or-partial; 4/6 tests fully effective; 3 High findings open with no confirmed response yet.
What WORKS (tested, 0 exceptions)
Wrong-role access blocked 10/10 - CTL-01
CSV checks add-good / skip-bad with logs
Full audit trail on desk work + delete guards
Backups run on schedule, 14/14 logged
What must improve (3 High, all Proposed)
Second login check (FND-01 / REC-01 / ORG-02)
One witnessed restore (FND-02 / REC-02 / ORG-03)
Narrow views + export control (FND-03 / REC-03 / ORG-05)
Then: follow-up review + BLD-06 re-test - before live borrower data
Notes: [Justin C. Batlangao]
Our verdict: Needs Improvement, pending remediation — a fair call. What works, tested: wrong-role access blocked ten for ten, CSV checks with logs, a full audit trail, and fourteen of fourteen backups on schedule. What must improve — the three High findings, all still Proposed: the second login check, one witnessed restore, and narrowed views with export control. Then a follow-up review and a BLD-06 re-test before any live borrower data. A system holding student data should not go live with an unproven restore and a single-factor gate.
Q&A cue: 'why not Satisfactory instead?' — debated in REV cross-review; three High findings plus no confirmed management response means improvement comes first.

## Slide 18
Thank You - Questions?
Anyone may direct a question to any member - all three of us reviewed the whole engagement.
Justin
scope, risks, conclusion
Glenn
system, controls, tests
Jenifer
findings, actions
Evidence on request: EVD index (20 items), test workpapers, REV/AI logs, build lineage - all in the final report.
404NotFound | Justin C. Batlangao | Glenn Patrick B. Darriguez | Ma. Jenifer L. Labag | MCST Library (Head Librarian Calixto Nicolas Camangeg)
Notes: [All]
Thank you. Any question can go to any of us — all three reviewed the whole engagement. Justin: scope, risks, conclusion. Glenn: system, controls, tests. Jenifer: findings and actions. Evidence on request: the twenty-item EVD index, test workpapers, and logs. Prepared answers: the fine formula is rate times days late under TEST-06; the privacy basis is CMP-01; BLD-06 is post-cutoff and excluded; and the plan is verified by re-running TEST-01 and TEST-03 plus reading the new logs.
Q&A cue: keep about 3 minutes of Q&A; use the report if asked to show evidence.