INFORMATION TECHNOLOGY AUDIT REPORT

MCST Library Management System (MCST LMS)

FINAL INTEGRATED PROFESSIONAL IT AUDIT REPORT - Labs 7-12

Consolidates Increments 1-5 (Labs 7-11) with the Final Integration increment (Lab 12)

| Item | Detail |
| --- | --- |
| Audit Team / Group No. | 404NotFound (Group of 3) |
| Capstone System / Build | MCST LMS ¦ audited: BLD-04 main @ 7b9b680 (control tests, cutoff 2026-10-03) + BLD-05 main @ 5ca2c79 (login/view confirmations, 2026-10-10) ¦ BLD-06 @ c20f98e is post-cutoff and untested ¦ Local demo + Render test site |
| Partner Organization | MCST Library (short name to protect partner privacy) c/o Head Librarian Calixto Nicolas Camangeg |
| Member 1 / Role | Justin C. Batlangao ¦ Lead Auditor; Engagement Partner and Final Editor |
| Member 2 / Role | Glenn Patrick B. Darriguez ¦ Org Analyst; Quality and Traceability Reviewer |
| Member 3 / Role | Ma. Jenifer L. Labag ¦ System Analyst; AI Validation and Evidence Custodian |
| Report Version / Date | 1.0 Final ¦ prepared 2026-10-20 ¦ submitted 2026-10-20 |
| Audit / Evidence Cutoff | 2026-10-10 (Lab 11 evidence); later changes disclosed as post-cutoff, not tested |
| Classification | Confidential - internal (audit class + MCST Library). Sanitized/redacted evidence only; no passwords, tokens, or raw personal data |

# Table of Contents

Table of Contents	1

1. Document Control, Version History, and Build Register	3

1.1 Version History	3

1.2 Build Register (section status across increments)	4

1.3 Prior Feedback Closure	4

1.4 Finalization Control	4

1.5 Final Revision and Exception Log (QA)	5

2. Executive Summary and Overall Conclusion	5

2.1 Executive Summary	5

2.2 Overall Audit Conclusion	6

3. Engagement Profile, Purpose, and Audit Limitations (Lab 7)	6

3.1 Engagement Profile (library, unit, people, work, boundaries)	6

3.2 Library Process Steps (as tested context)	6

3.3 Engagement Log (decisions, limitations, assumptions)	7

4. Audit Objectives, Scope, Criteria, and Procedures (Lab 7)	8

4.1 Objectives (OBJ-01..04)	8

4.2 Scope Decisions (SCP-01..07)	8

4.3 Criteria and Procedures Mapping (CRT/PRC per objective)	9

5. Organization, System Context, Assets, Architecture, and Accounts (Labs 7-8)	9

5.1 Organization Roles and User Groups (ORG/USR)	9

5.2 Modules and Build Claim (MOD-01..08)	10

5.3 Deployment Architecture (Figure 2: Deployment Map)	11

5.4 Asset Inventory (AST-01..12)	11

5.5 Interfaces and Dependencies (INT-01..05)	12

5.6 Environment Nodes and Trust Boundaries (DEP-01..06)	13

5.7 Data Flow Map (Figure 3: Data Flows)	14

5.8 Transactions and Data Flows (FLOW-01..05)	14

5.9 Account Register (ACC-01..07)	15

5.10 Inventory Completeness Checks (REC-10)	15

6. Risk and Compliance Assessment (Lab 9)	16

6.1 Risk Rating Scales and Basis	16

6.2 Risk Register (RSK-01..08)	16

6.3 Compliance Register (CMP-01..07)	19

6.4 Privacy Areas	20

6.5 Risk Treatment Plan	21

6.6 Compliance Checks (REC-11)	22

7. Control Assessment and Gap Analysis (Lab 10)	22

7.1 Control Register (CTL-01..08)	22

7.2 Control Design Ratings	23

7.3 Test Register (TEST-01..06)	24

7.4 Selected Test Workpaper (TEST-01)	25

7.5 Control Coverage Summary	25

7.6 Gap Register (GAP-01..05)	25

7.7 Control Assessment Checks	26

8. Audit Findings (Lab 11)	26

8.1 Finding Candidate Screening (FC-01..05)	26

8.2 Finding Summary Register (FND-01..03)	27

8.3 Detailed Finding Workpapers	27

9. Recommendations and Proposed Management Action Plan (Lab 11)	29

9.1 Recommendation Register (REC-01..03)	29

9.2 Proposed Management Action Plan (MAP-01..03, all Proposed - not confirmed)	29

10. AI Validation Portfolio (Lab 12)	30

10.1 Consolidated Material AI-Use Register (AIV-01..06)	30

10.2 AI Validation Summary and Disclosure	30

10.3 Per-Lab AI Logs (prior increments)	31

11. End-to-End Traceability and Reconciliation (Lab 12)	31

11.1 Objective-to-Conclusion Traceability (D.1)	31

11.2 Finding and Action Reconciliation (D.2)	32

11.3 High-Risk Items Without Finding (D.3)	32

12. Priority Action Roadmap	32

13. Final Evidence Index (EVD)	33

14. Appendices and References	34

14.1 Prior-Lab Cross-Member Review Log (combined)	35

15. Final Independent Quality Review (Lab 12)	36

15.1 Independent Review Assignments (FIN-01..03)	36

15.2 Final Submission Checklist	36

16. Group Attestation and Signature	37

Instructor Review (to be completed by instructor)	37

# 1. Document Control, Version History, and Build Register

## 1.1 Version History

| Version | Date | Lab / Increment | Change Summary |
| --- | --- | --- | --- |
| 0.1 | 2026-09-19 | Lab 7 / Increment 1 | First master: engagement, org map ORG/USR, modules MOD-01..08, goals OBJ, scope SCP, proof plan EVD-09 |
| 0.2 | 2026-09-26 | Lab 8 / Increment 2 | Added asset baseline AST, architecture + trust map DEP, flows FLOW, accounts ACC, reconciliation REC-10, proof EVD-10; new build BLD-02; MOD-03..08 re-checked as wired |
| 0.3 | 2026-10-03 | Lab 9 / Increment 3 | Added risk scoring method, Risk Register RSK, compliance matrix CMP, privacy check, treatment plan, REC-11; carried BLD-02 forward as BLD-03 |
| 0.4 | 2026-10-03 | Lab 10 / Increment 4 | Added control inventory CTL, design check, test workpapers TEST, gap register GAP, coverage; new build BLD-04 |
| 0.5 | 2026-10-10 | Lab 11 / Increment 5 | Added candidate screening FC, findings FND-01..03, recommendations REC, action plan MAP; new build BLD-05 |
| 0.6 | 2026-10-20 | Lab 12 / Final | Final integration: consolidated AI portfolio, end-to-end traceability, executive summary + conclusion, priority roadmap, evidence index, final independent review; no new findings |
| 1.0 | 2026-10-20 | Final integrated submission | Final master: integrated all approved increment content into one cohesive report with TOC, figures, full registers, and final review |

## 1.2 Build Register (section status across increments)

| Content Section (real lab) | Version / Date | Status | Instructor Action |
| --- | --- | --- | --- |
| Engagement, scope, objectives, criteria (Lab 7 content) | v0.1 / 2026-09-19 | Completed | Pending |
| Assets, architecture, flows, accounts (Lab 8 content) | v0.2 / 2026-09-26 | Completed | Pending |
| Risk and compliance (Lab 9 content) | v0.3 / 2026-10-03 | Completed | Pending |
| Control tests and gaps (Lab 10 content) | v0.4 / 2026-10-03 | Completed | Pending |
| Findings, recommendations, action plan (Lab 11 content) | v0.5 / 2026-10-10 | Completed | Pending |
| AI portfolio, traceability, final integration (Lab 12) | v0.6 / 2026-10-20 -> 1.0 | Completed (this report) | Pending |

## 1.3 Prior Feedback Closure

| Feedback ID | Prior Comment / Required Revision | Action Taken | Section / IDs Affected | Closed By / Date |
| --- | --- | --- | --- | --- |
| FB-13-01 | No instructor feedback received yet on Labs 7-10 as of 2026-10-10. | Carried v0.1-v0.4 forward unchanged; opened v0.5 for Lab 11. | All prior IDs kept | Member 1 (Justin C. Batlangao) / 2026-10-10 |
| FB-13-02 | Build moved since Lab 10: opening-hours block + due-date/analytics features (BLD-05). | Recorded BLD-05; gaps unaffected but TEST-03 fine math should be re-run in Lab 12 (noted as limit). | BLD, TEST-03 | Member 3 (Ma. Jenifer L. Labag) / 2026-10-10 |
| FB-14-01 | No instructor feedback received on Labs 7-11 as of 2026-10-20. | Carried v0.1-v0.5 approved content unchanged; opened v0.6 for final integration. | All prior IDs kept | M1 (Justin C. Batlangao) / 2026-10-20 |
| FB-14-02 | Build moved after Lab 11 cutoff: BLD-06 @ c20f98e (inventory shared sessions fix, set-based reconcile, condition modal, Philippine-time timestamps; 2 commits + merge). | Recorded as post-cutoff change; excluded from audit conclusions; re-test flagged for due-date/fine displays (TEST-03 logic) and inventory walkthrough. | BLD, FLOW-01, TEST-03/05 follow-up | M3 (Ma. Jenifer L. Labag) / 2026-10-20 |

## 1.4 Finalization Control

| Final Report Version | 0.6 Final (final DOCX; PDF export done by the group before upload) |
| --- | --- |
| Final Audited Build / Environment | BLD-05 main @ 5ca2c79 (login/view confirmations) on tests first run on BLD-04 @ 7b9b680 ¦ Local demo + Render test site |
| Audit and Evidence Cutoff | 2026-10-10 (Lab 11 evidence date) |
| Report Date | 2026-10-20 |
| Changes After Cutoff | BLD-06 @ c20f98e on 2026-10-11..20: inventory shared-session fixes + set-based reconcile + condition modal + Philippine-time timestamps. Untested; excluded from conclusions; re-test flagged. |
| Overall Conclusion Rating | Needs Improvement (pending remediation of 3 High findings; core controls tested effective) |
| Finding Totals | Critical 0 ¦ High 3 (FND-01..03) ¦ Moderate 0 ¦ Low 0 ¦ Observation 1 (OBS-01, from FC-03) |
| Risk Totals | 8 risks: High-priority 3 (RSK-01 residual 16; RSK-04, RSK-07) ¦ Moderate 5 (RSK-02, 03, 05, 06, 08) |
| Confidentiality Classification | Internal - audit class + MCST Library; sanitized/redacted samples only; controlled group drive |

## 1.5 Final Revision and Exception Log (QA)

| QA ID | Issue / Required Revision | Source | Action Taken | Affected Sections / IDs | Resolved By / Date | Status |
| --- | --- | --- | --- | --- | --- | --- |
| QA-01 | Fully blank rows inside filled tables (Labs 8-11) after template filling | Member check | Removed all fully blank rows; real content rows kept | Labs 8-11 registers | M1 / 2026-10-20 | Closed |
| QA-02 | Leftover template guidance text in Lab 9 approver row (T5 R3-R5) | Self-check of final files | Replaced all 3 bracket cells with real rule/owner text | Lab 9 scale/section | M2 / 2026-10-20 | Closed |
| QA-03 | Second Lab 9 copy with truncated name (..._I.docx) in folder | Duplicate check | Noted; canonical submission list defined; duplicate left unreferenced | Lab 9 package | M1 / 2026-10-20 | Closed |
| QA-04 | Counts must reconcile across labs | Traceability trace | FND 3 = REC 3 = MAP 3; RSK 8, CMP 7, TEST 6, GAP 5, EVD 20/20 indexed | D.1/D.2 matrices | M2 / 2026-10-20 | Closed |
| QA-05 | Wording pass: simple words, no group-internal names | Final read | Rewrites done; tone kept professional | Whole report | M3 / 2026-10-20 | Closed |
| QA-06 | PDF export + table of contents field update before upload | Submission checklist | Group runs Word export (cannot run from script); content verified | Final package | M1 / 2026-10-20 | Open |

# 2. Executive Summary and Overall Conclusion

## 2.1 Executive Summary

This report closes the audit of the MCST Library Management System for the group 404NotFound audit class, for the school library staff and the Head Librarian. The audited subject is the capstone build: control tests were run on BLD-04 main @ 7b9b680 (cutoff 2026-10-03) and login/view conditions were confirmed on BLD-05 main @ 5ca2c79 (evidence cutoff 2026-10-10), on the local demo and the Render test site. The method stayed the same through Labs 7-11: record inspection, walkthroughs, small demo tests, and configuration reviews - no attack testing or live-restore work, per the approved scope (SCP-03). Overall conclusion: Needs Improvement (pending remediation). Core access and record controls work: wrong-role entry was blocked in 10/10 tries, the CSV import added 6 good rows and skipped + logged 2 bad rows, the borrow-return-fine cycle left a matching fine and 3 log rows, delete rules held, and 14/14 backup runs were logged. But 3 High findings stay open: staff login has no second check (FND-01), recovery is never proven by a restore (FND-02), and staff views + the open export path expose borrower data (FND-03). All proposed actions (REC-01..03) are still Proposed - the library owner has not confirmed any of them yet. One observation (OBS-01) about lost import job history goes to the development backlog. RSK-05 single-provider outage is accepted by the owner with a manual desk-steps paper control. Limits to keep in mind: evidence comes from a demo build, not live records; full student data and real history were not used; some compliance items (CMP-05, CMP-07) are marked Not Determined; and build BLD-06 @ c20f98e (inventory shared sessions, Philippine-time timestamps) arrived after the cutoff, is untested, and is excluded from every conclusion. The group suggests the library confirm and schedule the 3 proposed actions before live use of the system, then book a follow-up review of the re-tests.

## 2.2 Overall Audit Conclusion

Rating: Needs Improvement (pending remediation). Basis: of 6 controls tested, 4 were Effective and 2 Partially Effective; 3 High findings remain open with no confirmed management response, and recovery is unproven. The rating does not say the system is broken - core access, import checks, and record traceability passed every test - but the unproven restore, the missing second login check, and the wide staff views must be fixed before the library treats live borrower data as safe on this build. This conclusion covers only the tested builds (BLD-04/BLD-05) up to the 2026-10-10 cutoff; it says nothing about BLD-06 changes after cutoff.

# 3. Engagement Profile, Purpose, and Audit Limitations (Lab 7)

## 3.1 Engagement Profile (library, unit, people, work, boundaries)

| Part | Our answer |
| --- | --- |
| Library | School library in a college. Helps students and teachers borrow books. |
| Unit | Library unit only: Head Librarian, staff, student/teacher borrowers. |
| People | Head Librarian (owner), staff, borrowers, our adviser, our dev team. |
| Work | Ask → order → list → borrow/return → reserve/fines → stock check → reports/backup. |
| Start | Student/teacher needs a book: search, request new title, or go to desk. |
| Steps | 1) Search/request 2) Librarian checks 3) Buy + add book 4) Show in catalog 5) Borrow/return + fine 6) Reservation 7) Stock check 8) Reports/backup. |
| Choices | Approve/reject; already-have check; order/cancel; can borrower borrow?; fine math; give/expire hold; archive before delete. |
| In | Student ID, department, title/author, book info + accession number (CSV needs title, author, accession number), borrow info, scan info, settings. |
| Out | Book list, receipt/status, fine/reminder, hold-ready message, lost/damaged list, simple charts, backup file, log list. |
| Good result | Faster borrowing, clear list, correct loan/fine rules, less lost books, good data for buying. |
| Not included | School history, other departments, HR/money work, network admin, Google inside details. |

## 3.2 Library Process Steps (as tested context)

| Step | What happens | Who | Module | In → Out | Check |
| --- | --- | --- | --- | --- | --- |
| 1 | Ask / search | USR-01, USR-02 / ORG-02 | MOD-04, MOD-02 | Title + ID → pending request / catalog hit | Approve/reject; already-have |
| 2 | Order + add book | ORG-02 / ORG-04 | MOD-05, MOD-02 | Approved ID → order + copy + book | Unique accession number |
| 3 | Borrow / return | USR-03 / ORG-03 | MOD-03 | Book + copy + borrower → due date + fine | Can borrow? Archive first? |
| 4 | Holds / fines | ORG-03 | MOD-03, MOD-07 | Reserve/overdue → waiting list + message | 2 days to claim |
| 5 | Stock check | ORG-03 / ORG-04 | MOD-06 | Scan → status + lacking list | Lost/damaged/missing |
| 6 | Watch / report / backup | ORG-01 / ORG-03 | MOD-07, MOD-08 | Daily data → charts + backup + logs | Approval for settings/restore |

## 3.3 Engagement Log (decisions, limitations, assumptions)

| ID | Type | Date | What | Why | Effect | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| LOG-01 | Decision | 2026-09-19 | Short name; hide borrower IDs | Protect privacy | Names hidden, IDs kept | Member 1 (Justin C. Batlangao) | Completed |
| LOG-02 | Limitation | 2026-09-19 | No real DB, no scan/attack, no passwords, no changes | Papers only | Demo proof only | Member 1 (Justin C. Batlangao) | Completed |
| LOG-03 | Assumption | 2026-09-19 | BLD-01 is newest checked demo; new files excluded | Group agreed | New changes → BLD-02 | Member 3 (Ma. Jenifer L. Labag) | Completed |
| LOG-04 | Restriction | 2026-09-19 | Clean/hidden/totals proof only; secrets banned | Privacy rule | Raw proof stays safe | Member 3 (Ma. Jenifer L. Labag) | Completed |
| LOG-05 | Issue | 2026-09-19 | Small bugs: status misses 'archived'; CSV jobs lost on restart; first-login Admin | Found in code check | Limits; re-check Lab 8 | Member 3 (Ma. Jenifer L. Labag) | For Review |
| LOG-06 | Decision | 2026-09-19 | MOD-03–08 walkthrough only; full test later | Back-end not full | No over-claim | Member 1 (Justin C. Batlangao) | Completed |

# 4. Audit Objectives, Scope, Criteria, and Procedures (Lab 7)

## 4.1 Objectives (OBJ-01..04)

| ID | Goal | Risk | Good means | Answer gives | Links |
| --- | --- | --- | --- | --- | --- |
| OBJ-01 | Check if only allowed users with correct roles can use the system with ORG-02 approval. | Wrong people enter / too much rights | Only role rights from ORG-02 | Login design good? | SCP-01,05,06 / CRT-01 / PRC-01 / EVD-09-01 |
| OBJ-02 | Check if frozen build BLD-01 really supports the library work in scope. | Claim work that is not done | Build matches Done/Partial/Planned list | What can / cannot be checked | SCP-02,05,07 / CRT-02 / PRC-02 / EVD-09-02–04 |
| OBJ-03 | Check if borrow/fine/reserve has clear records and double checks. | No trace; add + lend by same person | Who/what/which book saved; archive first | Desk work traceable? | SCP-02,04,05 / CRT-03 / PRC-03 / EVD-09-03 |
| OBJ-04 | Check if backup, settings, reports are safe and hide secrets. | Lost data / leak / wrong charts | Backups listed, changes named, charts are totals | Backup/report safety | SCP-02,03,04 / CRT-04 / PRC-04 / EVD-09-07–08 |

## 4.2 Scope Decisions (SCP-01..07)

| ID | For | Area | Choice | Item | Why | Effect | Links |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SCP-01 | OBJ-01 | People | In Scope | ORG-01–06, USR-01–04 | They control login | Can answer OBJ-01 | ORG, MOD-01 |
| SCP-02 | OBJ-02–04 | Work | In Scope | BLD-01: MOD-01/02 done + MOD-03–08 walkthrough | Only frozen build checked | Limited by Partial | MOD-01–08 |
| SCP-03 | OBJ-04 | Tech | Out of Scope | Live scan/attack, real DB, real restore, Google inside, network test | Not allowed in Lab 7 | No hacker/restore proof | MOD-08, live site |
| SCP-04 | OBJ-01,03 | Data/time | Limitation | No full student info, no real history, nothing after 2026-09-19 | Privacy + no permission | Only clean demo trusted | Borrow tables |
| SCP-05 | OBJ-01–04 | Steps | In Scope | Ask, check papers, walkthrough, watch demo, check settings, repeat fine math, safe demo test | Safe steps allowed | Safe planning answer | All MODs demo |
| SCP-06 | OBJ-01 | People | Assumption | Login + role checks work as in code; re-check Lab 8 | Skip re-proving now | Fix later if wrong | MOD-01 |
| SCP-07 | OBJ-02 | Work | Assumption | Build list true (main pages work, rest UI only) until Lab 8 checks | Clear base | Fix status later if wrong | MOD-03–08 |

## 4.3 Criteria and Procedures Mapping (CRT/PRC per objective)

| Goal | Rule | Good means | Step → proof |
| --- | --- | --- | --- |
| OBJ-01 ¦ CRT-01: role rules in code + roles table + school-email rule. Good = only ORG-02 gives correct role; blocked go to profile; first Admin closed. For MOD-01. | PRC-01 Inspection: check clean role list, 2 approvals, role-check list. | EVD-09-01: role list + 2 shots, from ORG-02, Sanitized. Weak: no full history. If missing: note limit, use code check + asking. |  |
| OBJ-02 ¦ CRT-02: build list + tables file + BLD-01 note + plan papers. Good = frozen build matches Done/Partial/Planned. For MOD-01–08. | PRC-02 Walkthrough: walk each MOD in demo; tick done vs partial. | EVD-09-02: build note + list + shots, from Member 3/team, Redacted. Weak: demo ≠ live. If missing: note demo limit; BLD-02. |  |
| OBJ-03 ¦ CRT-03: thin pages, POST-only changes, save log after change, archive before delete. Good = each desk change has name + ID. For MOD-03/04/06. | PRC-03 Reperformance: one borrow→return→fine + one archive→delete block. | EVD-09-03: clean lists + math, from ORG-03, names hidden. Weak: partial may block. If blocked: walkthrough + note. |  |
| OBJ-04 ¦ CRT-04: backup log, timer start, settings save, no secrets. Good = backups listed, changes named, charts are totals. For MOD-07/08. | PRC-04 Config Review: check backup list, normal settings, chart sample. | EVD-09-08: lists + samples, from ORG-05/USR-04, totals only. Weak: cannot prove restore. Suggest later restore test. |  |

# 5. Organization, System Context, Assets, Architecture, and Accounts (Labs 7-8)

## 5.1 Organization Roles and User Groups (ORG/USR)

| ID | Role / group | Work | Can do | Approved by / to | Modules | Problem / note |
| --- | --- | --- | --- | --- | --- | --- |
| ORG-01 | Owner - Head Librarian | Owns work + system; approves big changes | Approve rules, buying, settings | Self / Adviser | MOD-02,03,05,06,07,08 | Owner = approver — adviser double checks |
| ORG-02 | Approver - Head Librarian | Gives/removes accounts + roles | Approve/reject/remove | ORG-01 / ORG-01 | MOD-01,08 | Approver works at desk — papers kept separate |
| ORG-03 | Admin - staff | Users, settings, desk, stock, backup | Allowed desk + settings work | ORG-02 / ORG-01 | MOD-01,03,06,07,08 | High rights — no shared accounts; logged |
| ORG-04 | Dev / Support - team | Fix code + tables; no real data | Code change with review only | ORG-01 / Adviser | All (build) | No permanent live admin |
| ORG-05 | Privacy + Escalation | Protect data, hide names, handle problems | Raise problems; approve restore | ORG-01 / school admin | MOD-01,08 | New owner for old gap; path now clear |
| ORG-06 | Sponsor - Admin/Adviser | Supports audit, accepts limits | Accept scope + risk | — | OBJ, SCP | Accepts out-of-scope items |
| USR-01 | Student Borrowers | Search, request, borrow, check fines | Own records only | ORG-02 / ORG-03 | MOD-01,02,03,04 | School email only; max 3 books |
| USR-02 | Faculty Borrowers | Same as students, higher limit | Own records only | ORG-02 / ORG-03 | MOD-01,02,03,04 | Max 5 books; 30 days |
| USR-03 | Librarian Staff | Desk, add books, requests, scans | Desk; no admin manage | ORG-02 / ORG-03 | MOD-02–06 | Add + lend same book — need 2nd check |
| USR-04 | Admins | Users, settings, backup, logs | Full admin + archive check | ORG-02 / ORG-01 | MOD-01,07,08 | First-login Admin checked closed |

## 5.2 Modules and Build Claim (MOD-01..08)

| ID | Module | Use | Status | Users | Data | Needs / host | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| MOD-01 | Login + Users | Google login, roles, profiles, checks, logs | Implemented | USR-01–04 | Accounts, roles, borrowers, logs | Google + DB / demo+Render | ORG-02 |
| MOD-02 | Catalog + Copy + CSV | Add/edit books, accession no., CSV upload | Implemented | USR-03,04; read 01,02 | Book list, copy log | CSV / demo+Render | ORG-01 |
| MOD-03 | Borrow/Return/Fine/Reserve | Loans, due date, fine, waiting list | Partial | USR-01,02,03 | Borrow, waiting, messages | Needs MOD-01/02 / demo | ORG-01 |
| MOD-04 | Requests | Ask for books; pending/approved/rejected | Partial | USR-01,02,03 | Request records | Links MOD-02/05 / demo | ORG-01 |
| MOD-05 | Buying | Order/delivery tracking | Partial | USR-03,04 | Order log | MOD-04 → MOD-02 | ORG-01 |
| MOD-06 | Stock check | Live scan + yearly check | Partial | USR-03,04 | Stock + sessions | Copy no. / demo | ORG-03 |
| MOD-07 | Reports + Charts | Use rate, top books, overdue, admin view | Partial | USR-03,04 | Saved totals | Reads MOD-02/03 / demo | ORG-01 |
| MOD-08 | Backup + Settings + Logs | DB backup, settings, work logs | Partial | USR-04 | Backup log, settings, logs | DB link + timer | ORG-05 |

## 5.3 Deployment Architecture (Figure 2: Deployment Map)

Figure 2. Deployment architecture and trust boundaries (Fig2_Deployment.png, sanitized).

## 5.4 Asset Inventory (AST-01..12)

| AST ID | Asset / Component | Type | Purpose / Related MOD | Owner / Custodian | Location / Environment | Version / Status | Criticality / Sensitivity | Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AST-01 | Borrower browsers + devices | Endpoint | Open catalog, login, borrow (MOD-01, MOD-02, MOD-03) | Borrowers (USR-01, USR-02) | User side / any browser | Any modern browser / active | M + school email login | EVD-10-03 |
| AST-02 | MCST LMS Flask app (all blueprints) | Software | Runs all MOD-01..08 pages and rules | Dev team (ORG-04) | Local demo + Render | BLD-02 main @ 82075e8 / active | H + core system | EVD-10-02 |
| AST-03 | Jinja2 + Tailwind page templates | Software | Show catalog, desk, charts pages | Dev team (ORG-04) | Inside app / Render + local | Bundled with BLD-02 / active | M + page text only | EVD-10-03 |
| AST-04 | PostgreSQL database (Render) | Database | Keeps books, copies, borrowers, loans, logs (all MODs) | System Admin (ORG-03) | Render cloud | Postgres managed / active | H + borrower and loan data | EVD-10-04 |
| AST-05 | Google login (school email only) | Service | Proves user identity for MOD-01 | Access Approver (ORG-02) | Google side (outside) | OAuth2 / active | H + login tokens (never stored) | EVD-10-01 |
| AST-06 | Tables file + DB starter (schema.sql, database.py) | Document | Makes tables at app start; source of truth | Dev team (ORG-04) | Repo / all envs | BLD-02 version / active | H + table design | EVD-10-02 |
| AST-07 | Book CSV files (seed + bulk import) | Data | Loads many books to MOD-02 at once | Librarian staff (USR-03) | Repo + upload folder | CSV / active | L + book list only | EVD-10-02 |
| AST-08 | Backup files (pg_dump output, backups folder) | Data | Copy of database for MOD-08 recovery | System Admin (ORG-03) | Server folder / Render disk | Per-backup date / active | H + full data copy | EVD-10-04 |
| AST-09 | Work logs (audit_trail + system events) | Data | Who did what, for OBJ-03 trace | System Admin (ORG-03) | Inside database | Always on / active | M + actor + action only | EVD-10-03 |
| AST-10 | Render hosting + auto backup timer | Service | Runs the site and timed backups | System Admin (ORG-03) | Render cloud | Live plan / active | H + site availability | EVD-10-04 |
| AST-11 | Library settings + app config | Data | Loan limits, fines, due days for MOD-03 | System Owner (ORG-01) | Inside database + env | BLD-02 values / active | M + numbers only | EVD-10-05 |
| AST-12 | Audit master files (DOCX + Excel proof) | Document | This report and clean proof lists | Lead Auditor (M1) | Group drive / controlled | v0.2 / active | M + clean samples only | EVD-10-01..05 |

## 5.5 Interfaces and Dependencies (INT-01..05)

| ID | Service / Dependency | Provider / Owner | Source -> Destination | Data / Function | Authentication / Protection | Availability / Failure Impact | Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| INT-01 | Google OAuth login | Google / ORG-02 | Browser -> Flask -> Google | Login proof / school email | OAuth2; tokens never saved | If down, no login; fallback: wait + retry | EVD-10-01 |
| INT-02 | Render PostgreSQL | Render / ORG-03 | Flask -> Database | All tables read/write | DB login via env (secret, not in report) | If down, site stops; fallback: backup copy | EVD-10-04 |
| INT-03 | CSV file upload | Librarian / USR-03 | File -> import worker -> tables | Book list (title, author, accession) | File type + header check | Bad rows skipped + logged; jobs lost on restart | EVD-10-02 |
| INT-04 | Backup to server folder | Render disk / ORG-03 | Scheduler -> backup files | pg_dump file + log row | Server file rights | If full/fail, logged as failed; restore needs approval | EVD-10-04 |
| INT-05 | Flask login session | App / ORG-03 | App -> browser cookie | Logged-in user + role | Signed cookie; role checks on each page | If lost, user logs in again | EVD-10-01 |

## 5.6 Environment Nodes and Trust Boundaries (DEP-01..06)

| Node / Link ID | Source / Component | Destination | Direction / Channel | Purpose / Data | Trust Boundary? | Evidence / Assumption |
| --- | --- | --- | --- | --- | --- | --- |
| DEP-01 | Borrower browser (USR-01/02) | Flask app (AST-02) | Out / HTTPS | Search, login, borrow pages | Yes - public entry (low trust) | EVD-10-03 |
| DEP-02 | Flask app (AST-02) | PostgreSQL (AST-04) | Both ways / SQL | All table reads/writes | Yes - DB line, admins only | EVD-10-04 |
| DEP-03 | Flask app (AST-02) | Google login (AST-05) | Out / OAuth2 HTTPS | Login proof only | Yes - outside provider line | EVD-10-01 |
| DEP-04 | CSV file (AST-07) | Import worker -> DB | In / file upload | Bulk book load (MOD-02) | No - staff path, type checked | EVD-10-02 |
| DEP-05 | Scheduler (AST-10) | Backup files (AST-08) | Out / pg_dump | Timed DB copy (MOD-08) | Yes - admin path, needs approval to restore | EVD-10-04 |
| DEP-06 | Admin browser (USR-04) | Settings (AST-11) | Both ways / HTTPS | Change limits/fines, backups | Yes - highest trust, ORG-01/02 only | EVD-10-05 |

## 5.7 Data Flow Map (Figure 3: Data Flows)

Figure 3. Library process data flows (Fig3_DataFlows.png, sanitized).

## 5.8 Transactions and Data Flows (FLOW-01..05)

| FLOW ID | Transaction / Journey | Actor / Source | Validation / Processing | Store / Destination | Transmission / Protection | Retention / Disposal | Related IDs |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FLOW-01 | Borrow + return + fine | Borrower (USR-01/02) + desk (USR-03) | Check: can borrow? (status, limit 3/5); fine = days late x rate | circulation_records + notification_log (AST-04) | Desk HTTPS; fine math in app | Loan rows kept; notices kept 1 school year then removed | MOD-03 / INT-02 / EVD-10-03 |
| FLOW-02 | Ask -> buy -> add book | Borrower ask; librarian buy + add | Check: already-have? approve? order/deliver? unique accession | request_records -> procurement_log -> book_catalog + accession_log | Desk HTTPS; approval by ORG-02 | Request + order rows kept; old cancelled asks archived yearly | MOD-04,05,02 / EVD-10-02 |
| FLOW-03 | CSV bulk import | Librarian uploads file (USR-03) | Check: file type, header map, title/author/accession required; bad rows skipped | book_catalog + accession_log (AST-04) | File upload HTTPS; worker thread | Source CSV kept as proof sample; jobs lost on restart (limit) | MOD-02 / INT-03 / EVD-10-02 |
| FLOW-04 | Login + role grant | New user via Google (school email) | Check: email domain; first login makes Admin (closed after); ORG-02 gives role | user_accounts + borrowers + audit_trail | OAuth2; signed cookie | Accounts kept while enrolled; leavers disabled, not deleted | MOD-01 / INT-01 / EVD-10-01 |
| FLOW-05 | Timed backup | Scheduler (AST-10) | Check: disk space; log status completed/failed | Backup files + backup_log (AST-08) | Server file write | Keep last 4 weekly copies; restore needs ORG-01 approval | MOD-08 / INT-04 / EVD-10-04 |

## 5.9 Account Register (ACC-01..07)

| ACC ID | Account Type / Role | Related USR / ORG | Authentication | Privilege / Access | Provision / Approval | Review / Deactivate | Logging | Evidence / Concern |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-01 | Student borrower | USR-01 / ORG-02 | Google school email | Own catalog, asks, loans, fines | Self-serve + ORG-02 role grant | Disabled when leaves school | Login + borrow events | EVD-10-01 / max 3 loans |
| ACC-02 | Faculty borrower | USR-02 / ORG-02 | Google school email | Own records, higher limits | Self-serve + ORG-02 role grant | Disabled when leaves | Login + borrow events | EVD-10-01 / max 5 loans, 30-day due |
| ACC-03 | Librarian desk | USR-03 / ORG-02 | Google school email + role | Desk: circulation, accession, asks, stock | ORG-02 grants; ORG-01 approves | Removed on role change; quarterly check | All writes logged | EVD-10-01 / SoD: add + lend same copy |
| ACC-04 | System Admin | USR-04 / ORG-02 | Google school email + Admin role | Users, settings, backups, logs | ORG-02 grants; ORG-01 approves | Removed on role change; quarterly check | All admin acts logged | EVD-10-01 / high rights, no sharing |
| ACC-05 | Database service account | ORG-03 (custodian) | DB login via env (secret hidden) | App read/write all tables | Given at Render setup; ORG-03 keeps | Rotated on leak/suspect; yearly | DB logs (provider side) | EVD-10-04 / secret never in report |
| ACC-06 | Dev / support (no standing access) | ORG-04 | No live login; clean samples only | Code + deploy only | No account by default | N/A | Deploy log (git history) | EVD-10-02 / must not hold live admin |
| ACC-07 | First-login bootstrap Admin | ORG-01 / ORG-02 | Auto-made on very first login | Full rights (one time) | System made; ORG-01 closed it | Closed after setup (checked) | Creation logged | EVD-10-01 / risk closed, disclosed |

## 5.10 Inventory Completeness Checks (REC-10)

| Check ID | Expected Population / Relationship | Source Compared | Result | Missing / Unmatched Item | Resolution / Limitation |
| --- | --- | --- | --- | --- | --- |
| REC-10-01 | All in-scope MOD-01..08 + INT-01..05 + envs map to an asset | Lab 7 MOD list vs AST-01..12 | Complete | - | All MODs covered; MOD-03..08 now wired in BLD-02 (was Partial in Lab 7) |
| REC-10-02 | Every diagram node/link has an ID and proof | Figures 2-3 vs DEP-01..06, AST | Complete | - | All nodes linked; Google inside + Render network marked as assumption (SCP-03) |
| REC-10-03 | Each FLOW has actor, checks, store, channel, keep-time | FLOW-01..05 vs template rule | Complete | - | All 5 flows have 8 columns filled |
| REC-10-04 | Lab 7 roles map to account types + approval path | ORG/USR vs ACC-01..07 | Exception | ACC-05 DB account has no named person (service) | Accepted: custodian ORG-03 + rotation rule covers it; logged as limit |
| REC-10-05 | Proof is dated, named source, clean, enough | EVD-10-01..05 vsLab 7 EVD-09 | Complete | - | All dated 2026-09-26 or earlier; sanitized/redacted; gaps in LOG-05 carried |

# 6. Risk and Compliance Assessment (Lab 9)

## 6.1 Risk Rating Scales and Basis

| Likelihood Scale | 1 Rare ¦ 2 Unlikely ¦ 3 Possible ¦ 4 Likely ¦ 5 Almost Certain - group must tailor descriptors |
| --- | --- |
| Impact Scale | 1 Insignificant ¦ 2 Minor ¦ 3 Moderate ¦ 4 Major ¦ 5 Severe - consider CIA, privacy, operations, compliance, finance, and reputation |
| Risk Formula | Likelihood x Impact |
| 1-4 Low ¦ 5-9 Moderate ¦ 10-16 High ¦ 17-25 Critical - group approves these bands and uses them for all risks | Banding from this scale drives RSK-01..08; scores 10-16 High and 17-25 Critical get owner sign-off before treatment. |
| We lower a score only if a guard truly exists in the build and we have proof (demo, log, config). Paper-only guards do not lower scores. If proof is weak, we keep the score or mark Not Determined. | Scores drop only for safeguards proven in the build with evidence (for example, backup log rows for RSK-04). Unsupported guards change nothing. |
| Head Librarian (Calixto Nicolas Camangeg, System Owner) | Owner approves levels and banding; the student team only proposes and never approves organization risk. |

## 6.2 Risk Register (RSK-01..08)

| RSK ID | Risk Scenario | Affected IDs | Evidence / Assumption | Inherent L/I/Score | Existing Safeguards | Residual L/I/Score | Owner | Treatment / Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-01 | Because a staff password may leak or be guessed and there is no second login check, an outsider may enter a librarian or admin account, so borrower and loan records (AST-04) may be seen or changed. | AST-02, AST-04 / FLOW-04 / USR-03, USR-04 / MOD-01 | EVD-10-01 (role list + login check; no second factor seen) | 4/5/20 | School-email login + role checks work (demo). No second factor. | 4/4/16 | ORG-02 | Mitigate + H |
|  |  |  |  |  |  |  |  | Mitigate + M |
| RSK-02 | Because CSV upload accepts files with weak checks and jobs are lost on restart, bad or double book records may enter the catalog (AST-04), so students may borrow the wrong copy or counts may be wrong. | AST-07 / FLOW-03 / USR-03 / MOD-02 | EVD-10-02 (CSV sample + import demo) | 3/3/9 | Header check + required title/author/accession; bad rows skipped + logged. | 3/3/9 | ORG-01 | Mitigate + M |
| RSK-03 | Because the import worker keeps jobs in memory only, a server restart may lose the upload history, so librarians may not know which books were added and may upload twice. | AST-02 / FLOW-03 / USR-03 / MOD-02 | Assumption: worker design from code read (no restart test done) | 3/2/6 | Per-row skip + log exists, but no saved job history. | 3/2/6 | ORG-04 | Mitigate + M |
| RSK-04 | Because backups are listed but a restore was never shown, a database loss may leave the library unable to recover loans and catalog, so desk work may stop for days. | AST-08, AST-10 / FLOW-05 / MOD-08 | EVD-10-04 (backup list only; restore out of scope SCP-03) | 2/5/10 | Timed pg_dump + backup log with completed/failed status. | 2/4/8 | ORG-03 | Mitigate + H |
| RSK-05 | Because the site and database both run on one cloud provider with no standby copy, a provider outage may stop all borrowing, catalog, and reports at once. | AST-02, AST-04, AST-10 / DEP-02 / MOD-01..08 | Assumption: single-provider setup seen in deploy config (no outage test) | 2/4/8 | Provider dashboard + fail-fast DB check on start; no standby site. | 2/4/8 | ORG-01 | Accept + M |
| RSK-06 | Because the same desk staff can add a book and lend the same copy with no second check, a mistake or misuse may go unseen, so rare books or fines may be recorded wrong. | USR-03 / MOD-02, MOD-03 / FLOW-01, FLOW-02 | EVD-10-03 (desk walkthrough; SoD noted in Lab 7) | 3/3/9 | Every write saves a log row (actor + action); archive-before-delete block works. | 2/3/6 | ORG-01 | Mitigate + M |
| RSK-07 | Because borrower names, IDs, and fines sit in one table open to wide staff views and CSV/export paths, private student data may be seen or copied by staff with no need to know. | AST-04, AST-07 / FLOW-01, FLOW-03 / USR-01, USR-02 | EVD-10-02 + EVD-10-03 (clean samples; full export never tested) | 3/4/12 | Role checks limit pages; evidence is clean samples only. | 3/3/9 | ORG-05 | Mitigate + H |
| RSK-08 | Because fine math and due dates come from settings that admins can change, a wrong setting may charge wrong fines to many borrowers before anyone notes the error. | AST-11 / FLOW-01 / USR-04 / MOD-03 | EVD-10-05 (settings sample; change demo seen) | 3/3/9 | Settings changes are logged with a name; no approval step in app. | 2/3/6 | ORG-01 | Mitigate + M |

## 6.3 Compliance Register (CMP-01..07)

| CMP ID | Source | Exact Requirement / Section | Why Applicable | Owner | Required Evidence | Current Status | Related RSK / CRT | Gap / Action |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-01 | Philippine Data Privacy Act of 2012 (school as holder of student data) | Personal data must be collected fairly, used only for stated purpose, kept safe, and kept no longer than needed. | System keeps student names, IDs, departments, loans, fines (FLOW-01, FLOW-04). | ORG-05 | Role list, clean borrower samples, retention notes (EVD-10-01..03) | Partial | CRT-01 / RSK-01, RSK-07 | Limit staff views + exports; write keep-times; owner: ORG-05 |
| CMP-02 | School/library borrower privacy practice (student records used for library work only) | Borrower records used only for borrowing, fines, and notices; no sharing outside library work. | Borrower table + messages used for holds, fines, reminders. | ORG-01 (Calixto Nicolas Camangeg) | Desk demo + message samples (EVD-10-03) | Partial | RSK-07 | Hide names in reports; check exports; owner: ORG-01 |
| CMP-03 | School account and access rule (@mcst.edu.ph login + role approval) | Only school accounts enter; roles given by approver; leavers disabled. | MOD-01 login + roles table + ORG-02 approval. | ORG-02 | Role list + approval samples (EVD-10-01) | Partial | CRT-01 / RSK-01 | Quarterly access check; close bootstrap Admin (done); owner: ORG-02 |
| CMP-04 | Capstone functional requirements (agreed library flows must work as written) | Borrow, return, fine, reserve, request, buy, catalog, stock, reports, backup work per requirements. | MOD-01..08 in BLD-03. | ORG-01 | Build note + wiring check (EVD-10-02) | Partial | CRT-02 / RSK-02, RSK-03 | Finish import job history; test restore later; owner: ORG-04 |
| CMP-05 | Backup and recovery expectation (copies exist and can be restored) | Timed backups run; copies kept; restore possible with approval. | MOD-08 scheduler + backup files + log. | ORG-03 | Backup list (EVD-10-04); restore never shown | Not Determined | RSK-04 | Witnessed restore test in later lab; owner: ORG-03 |
| CMP-06 | Logging expectation (important acts traceable to a person) | Logins, borrows, changes, admin acts saved with actor + time. | audit_trail + per-module log calls. | ORG-03 | Log samples (EVD-10-03) | Partial | CRT-03 / RSK-06 | Check log review habit; keep log keep-time; owner: ORG-03 |
| CMP-07 | Google OAuth terms (login via outside provider) | Login data handled per provider terms; tokens never stored in app. | MOD-01 Google login path. | ORG-02 | Login demo (EVD-10-01); provider terms not reviewed | Not Determined | RSK-01 | No legal claim made; note as limit; owner: ORG-02 |

## 6.4 Privacy Areas

| Privacy Area | Applicable DATA / FLOW | Expected Practice / Criterion | Evidence | Status | Risk / Required Action |
| --- | --- | --- | --- | --- | --- |
| Transparency | FLOW-01, FLOW-04 (borrower + account data) | Users told why data is collected and how it is used. | EVD-10-01, EVD-10-03 (forms + demo) | Partial | RSK-07 / write short notice at registration |
| Data Minimization | borrowers table, request form | Only needed fields collected. | EVD-10-02 (field list) | Partial | RSK-07 / drop unneeded fields if found |
| Access | borrower + loan rows | Only roles with real need can see private rows. | EVD-10-01 (role list) | Partial | RSK-07 / narrow staff views |
| Security | storage, login, backup, export paths | Private rows guarded in store, move, copy, and export. | EVD-10-01, EVD-10-04 | Partial | RSK-01, RSK-07 / second login check + export control |
| Retention | loan + notice + account rows | Clear keep-time; old rows archived/removed. | EVD-10-03 (archive demo) | Partial | FLOW-01 keep 1 year noted; write full keep-table |
| Disclosure | CSV, reports, messages | Exports/sharing allowed only for proper roles. | EVD-10-02, EVD-10-03 | Not Determined | RSK-07 / check export rights in later lab |

## 6.5 Risk Treatment Plan

| RSK ID | Treatment | Proposed Action | Action Owner | Target / Trigger | Expected Residual Risk | Audit Test Priority | Rationale |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-01 | Mitigate | Add second login check for librarian/admin; quarterly access review by ORG-02. | ORG-02 | Next release / account review date | 3/4/12 -> aim 2/4/8 | H | Highest score (20/16); directly hits OBJ-01 access goal. |
|  | Mitigate | Write 1-page manual desk steps for outage days + save provider status link; review each term. |  |  | Stays 2/4/8 (paper control only) |  | Cheap paper control the library can own; no costly standby site needed. |
| RSK-04 | Mitigate | Run one witnessed restore to test copy; write restore steps + approval form. | ORG-03 | Before final defense | 2/4/8 -> aim 1/4/4 | H | Only unproven recovery; loss would stop all desk work. |
| RSK-07 | Mitigate | Narrow staff views to need-to-know; hide names in reports; log exports. | ORG-05 | Next release | 3/3/9 -> aim 2/3/6 | H | Privacy law + many students affected. |
| RSK-02 | Mitigate | Add double-accession block + upload result page showing added/skipped rows. | ORG-04 | Next release | 3/3/9 -> aim 2/3/6 | M | Catalog errors are fixable; medium effect. |
| RSK-06 | Mitigate | Second check for rare-book moves + monthly log spot-check by ORG-01. | ORG-01 | Monthly spot-check | 2/3/6 -> aim 1/3/3 | M | Logs exist; small extra check closes gap. |
| RSK-08 | Mitigate | Approval step before settings change takes effect; monthly settings review. | ORG-01 | Next release | 2/3/6 -> aim 1/3/3 | M | Change is logged but unchecked; cheap fix. |
| RSK-05 | Accept | Keep single provider; write manual desk steps for outage days. | ORG-01 | Review each term | Stays 2/4/8 | M | Standby site costs too much for school; outage rare. Owner accepts. |

## 6.6 Compliance Checks (REC-11)

| Check ID | Question | Result | Affected IDs | Correction / Limitation |
| --- | --- | --- | --- | --- |
| REC-11-01 | Every High/Critical risk maps to a goal or future control test | Pass | RSK-01,04,07 -> OBJ-01..04; tests in Lab 10 | All High risks linked |
|  |  | Pass |  | No Accept treatments left; all mitigations owned by real ORG roles |
| REC-11-02 | Every CMP status has proof or is marked Not Determined/N/A with reason | Pass | CMP-01..07 | CMP-05,07 marked Not Determined with reason |
| REC-11-03 | Privacy rows link to DATA/FLOW + RSK or action | Pass | Privacy table -> FLOW-01/04, RSK-01/07 | All rows linked |
| REC-11-04 | No risk outside Lab 7 scope; no planned work shown as working control | Exception | RSK-03 (import job history) | RSK-03 is Partial behavior in BLD-03; marked as limit, test deferred |
| REC-11-05 | Treatment owners are real ORG roles; student team approves no risk | Pass | ORG-01/02/03/04/05 in plan | RSK-05 acceptance needs owner sign + term review |

# 7. Control Assessment and Gap Analysis (Lab 10)

## 7.1 Control Register (CTL-01..08)

| CTL ID | Control Objective / Activity | Related RSK / CRT | Owner | Type | Implementation | Frequency / Trigger | Evidence Produced | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CTL-01 | Role check on every page: only allowed roles can open admin/desk functions and data. | RSK-01 / CMP-03 / CRT-01 | ORG-02 | Preventive | Automated | Each page visit | Denied visits go to profile page (demo shots) | Implemented |
| CTL-02 | School-email login + session: Google login, domain check, signed session per user. | RSK-01 / CMP-03 | ORG-02 | Preventive | Automated | Each login | Login demo + session behavior (clean shots) | Implemented |
| CTL-03 | CSV checks: file type, header map, required title/author/accession, unique number, bad rows skipped + logged. | RSK-02, RSK-03 / CMP-04 | ORG-01 | Preventive + Detective | Automated | Each upload | Upload result + skip log (samples) | Implemented |
| CTL-04 | Work log on every change: actor + action + target ID saved after each write. | RSK-06 / CMP-06 / CRT-03 | ORG-03 | Detective | Automated | Each change | Log rows (clean samples) | Implemented |
| CTL-05 | Archive-before-delete block: delete refused unless record is archived first. | RSK-06 / CRT-03 | ORG-01 | Preventive | Automated | Each delete try | Refusal demo (clean shots) | Implemented |
| CTL-06 | Timed backup + log: pg_dump runs on time; each run logged completed/failed. | RSK-04 / CMP-05 | ORG-03 | Corrective | Automated | On schedule | Backup list (names, counts only) | Partial |
| CTL-07 | Settings change logged with name; numbers used for loans/fines. | RSK-08 | ORG-01 | Detective | Automated | Each settings change | Settings log sample (no secrets) | Partial |
| CTL-08 | Borrower views limited by role; reports show totals, names hidden. | RSK-07 / CMP-01, CMP-02 | ORG-05 | Preventive | Automated | Each view/report | Role list + clean report sample | Partial |

## 7.2 Control Design Ratings

| CTL ID | Risk / Criterion Addressed | Design Factors Reviewed | Design Rating | Rationale / Gap | Reviewer |
| --- | --- | --- | --- | --- | --- |
| CTL-01 | RSK-01 / CMP-03 | Owner clear; covers all pages; each visit; role-specific; SoD weak (no second check); refusal logged; needs login service | Partially Adequate | Stops wrong-role entry but not stolen login -> GAP-01 | Member 2 (Glenn Patrick B. Darriguez) |
| CTL-02 | RSK-01 | Owner clear; covers logins; each login; domain-specific; no bypass seen; failures logged; needs Google | Adequate | Design fits its job; second factor is CTL-01 gap, not here | Member 2 (Glenn Patrick B. Darriguez) |
| CTL-03 | RSK-02, RSK-03 | Owner clear; covers uploads; each file; header-specific; no bypass seen; skips logged; worker memory is weak point | Partially Adequate | Checks good but job history lost on restart -> GAP-03 | Member 3 (Ma. Jenifer L. Labag) |
| CTL-04 | RSK-06 / CMP-06 | Owner clear; covers all writes; each change; actor-level detail; no bypass seen; logs reviewable; needs DB | Adequate | Meets trace goal; review habit is owner job | Member 2 (Glenn Patrick B. Darriguez) |
| CTL-05 | RSK-06 | Owner clear; covers deletes; each try; archive-specific; no bypass seen; refusal shown; needs status field | Adequate | Stronger after BLD-04 archive guards | Member 1 (Justin C. Batlangao) |
| CTL-06 | RSK-04 / CMP-05 | Owner clear; covers DB copy; on schedule; file-level; restore never shown; log reviewable; needs disk | Partially Adequate | Backup exists but recovery unproven -> GAP-02 | Member 3 (Ma. Jenifer L. Labag) |
| CTL-07 | RSK-08 | Owner clear; covers settings; each change; value-level; no approval step; log reviewable; needs settings table | Partially Adequate | Logged but unchecked change can spread -> GAP-05 | Member 3 (Ma. Jenifer L. Labag) |
| CTL-08 | RSK-07 / CMP-01 | Owner named (new ORG-05); views role-limited; each view; role-level only; export path unchecked; samples clean | Partially Adequate | Views limited but exports open -> GAP-04 | Member 2 (Glenn Patrick B. Darriguez) |

## 7.3 Test Register (TEST-01..06)

| TEST ID | CTL / RSK | Population / Period | Sample Method / Size | Procedure | Expected Result | Actual Result / Exceptions | Evidence | Conclusion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TEST-01 | CTL-01 / RSK-01 | All role-gated pages in demo (10 pages) / 2026-10-03 | All 10 pages tried with student login (full cover) | Open admin/desk URL as student | Sent back to profile page each time | 10/10 sent back; 0 exceptions | EVD-12-01 (clean shots) | Effective |
| TEST-02 | CTL-03 / RSK-02 | One CSV file with 8 rows (6 good, 2 bad) / 2026-10-03 | Whole file (small population, full test) | Upload file in demo, read result + log | 6 added, 2 skipped + logged | 6 added, 2 skipped + logged; 0 exceptions | EVD-12-02 (result + log) | Effective |
| TEST-03 | CTL-04 / RSK-06 | One borrow->return->fine cycle in demo / 2026-10-03 | One full walkthrough (only cycle available) | Do desk borrow, return late, check fine + logs | Fine matches rate x days; 3 log rows | Fine matched; 3 log rows found; 0 exceptions | EVD-12-03 (receipt + logs) | Effective |
| TEST-04 | CTL-05 / RSK-06 | Delete tries on active + archived book / 2026-10-03 | 2 tries (1 active, 1 archived) | Try delete on each in demo | Active refused; archived allowed | As expected; 0 exceptions | EVD-12-03 (refusal shots) | Effective |
| TEST-05 | CTL-06 / RSK-04 | Backup log rows Sep-Oct 2026 (14 rows) | All 14 rows read | Read backup list; check completed vs failed | All runs logged with status | 14/14 logged; restore step: no proof | EVD-12-04 (log list) | Partially Effective |
| TEST-06 | CTL-07 / RSK-08 | One settings change in demo / 2026-10-03 | 1 change (only change made) | Change fine rate, read settings log | Log row with name + time | Log row found; no approval asked | EVD-12-05 (log sample) | Partially Effective |

## 7.4 Selected Test Workpaper (TEST-01)

Selected TEST ID: TEST-01 (role-access test)

Tester: Member 2 (Glenn Patrick B. Darriguez) | Date/time: 2026-10-03, local demo (BLD-04 main @ 7b9b680) | Allowed by SCP-05 (controlled functional test, no changes). Steps: 1) Log in as student test account. 2) Open each of the 10 role-gated pages by URL (desk, users, settings, reports, backup, inventory, procurement, requests review, accession, archive). 3) Note where each page goes. Sample: all 10 pages (full cover, small population). Expected: sent back to profile page each time. Actual: 10/10 sent back; 0 exceptions. Proof: EVD-12-01 clean screenshots (URLs + result pages, no secrets). Note: this tests wrong-role entry only, not stolen login (see GAP-01).

## 7.5 Control Coverage Summary

| Control Domain | Relevant Risks | Controls Identified | Tests Performed | Effective / Partial / Ineffective / Not Tested | Material Gaps / Limits |
| --- | --- | --- | --- | --- | --- |
| Access (login, roles, sessions) | RSK-01 | CTL-01, CTL-02 (2) | TEST-01 (1) | 1 Effective / 1 Partial | GAP-01 second check missing (H) |
| Application processing (forms, CSV, fines, deletes) | RSK-02, RSK-03, RSK-08 | CTL-03, CTL-07 (2) | TEST-02, TEST-06 (2) | 1 Effective / 1 Partial | GAP-03 job history; GAP-05 no approval (M) |
| Logging + accountability | RSK-06 | CTL-04, CTL-05 (2) | TEST-03, TEST-04 (2) | 2 Effective | No material gap |
| Data / privacy | RSK-07 | CTL-08 (1) | TEST-01 (covered) | 0 / 1 Partial | GAP-04 export path (H) |
| Backup / recovery | RSK-04 | CTL-06 (1) | TEST-05 (1) | 0 / 1 Partial | GAP-02 restore unproven (H) |
| Change / admin | RSK-08 | CTL-07 (1) | TEST-06 (1) | 0 / 1 Partial | Covered under GAP-05 (M) |
| Not tested | RSK-05 outage (paper control) | None (paper steps only) | None | Not Tested | Manual outage steps; disclosed, not a failure |

## 7.6 Gap Register (GAP-01..05)

| GAP ID | Affected CTL / TEST | Related RSK / CMP / CRT | Gap or Limitation | Evidence | Impact / Priority | Owner | Candidate Finding? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GAP-01 | CTL-01 / TEST-01 | RSK-01 / CMP-03 / CRT-01 | Missing control: no second login check for staff/admin; stolen password gives full rights. | EVD-12-01 (role test; no second factor seen) | High H: Critical risk stays High (16) | ORG-02 | Yes - material + supported; Lab 11 finding candidate |
| GAP-02 | CTL-06 / TEST-05 | RSK-04 / CMP-05 | Evidence limit: backups logged but restore never shown; recovery unproven. | EVD-12-04 (log list; no restore proof) | High H: loss would stop all work | ORG-03 | Yes - material + supported; Lab 11 finding candidate |
| GAP-03 | CTL-03 / TEST-02 | RSK-03 / CMP-04 | Operating gap: import job history lost on restart; double-upload possible. | EVD-12-02 + code read | Medium M: catalog errors fixable | ORG-04 | No - fix in dev backlog; too small for finding; re-test Lab 11 |
| GAP-04 | CTL-08 / TEST-01 | RSK-07 / CMP-01, CMP-02 | Design gap: staff views broad; export path has no extra check. | EVD-10-02/03 samples; export never tested | High H: many students affected | ORG-05 | Yes - material + supported; Lab 11 finding candidate |
| GAP-05 | CTL-07 / TEST-06 | RSK-08 | Design gap: settings change logged but no approval step before effect. | EVD-12-05 (log sample) | Medium M: logged + reviewable | ORG-01 | No - logged + monthly review covers it; note as control note, not finding |

## 7.7 Control Assessment Checks

| Check | Completion Requirement |
| --- | --- |
| [X] | Every high-priority risk maps to a control or an explicit uncontrolled-gap record. |
| [X] | Control design and operating effectiveness are assessed separately. |
| [X] | Every test records population/period, sample, authorized procedure, expected result, actual result, evidence, exceptions, limitation, and conclusion. |
| [X] | Every exception is resolved, linked to a gap, or documented as not material with rationale. |
| [X] | Control ratings use the defined basis, do not treat planned controls as operating, and are supported by cross-review or reperformance, AI validation, version control, and attestation. |

# 8. Audit Findings (Lab 11)

## 8.1 Finding Candidate Screening (FC-01..05)

| Candidate ID | Source GAP / TEST | Evidence Sufficient? | Material? | Within Scope? | Decision | Rationale |
| --- | --- | --- | --- | --- | --- | --- |
| FC-01 | GAP-01 / TEST-01 | Yes (EVD-12-01 role test + login screens) | Yes (residual 16 High) | Yes (OBJ-01, MOD-01) | Finding | Goes to FND-01 |
| FC-02 | GAP-02 / TEST-05 | Yes (EVD-12-04 backup log; restore gap shown) | Yes (total-stop risk) | Yes (MOD-08) | Finding | Goes to FND-02 |
| FC-03 | GAP-03 / TEST-02 | Yes (EVD-12-02) | Lower (M, fixable catalog errors) | Yes (MOD-02) | Observation | Worth telling, too small for formal finding; track as OBS-01 |
| FC-04 | GAP-04 (+ Lab 8 samples) | Yes, with limit (export never tested; samples only) | Yes (many students + privacy law) | Yes (USR-01/02 data) | Finding | Goes to FND-03; limit written in workpaper |
| FC-05 | GAP-05 / TEST-06 | Yes (EVD-12-05) | No (logged + monthly review covers it) | Yes (MOD-03) | Close | Compensated weakness; kept as control note, not reported |

## 8.2 Finding Summary Register (FND-01..03)

| FND ID | Finding Title | Affected IDs | Severity | Evidence | Recommendation ID | Status |
| --- | --- | --- | --- | --- | --- | --- |
| FND-01 | Staff Login Without Second Check Allows Full Account Takeover | RSK-01 / CTL-01 / TEST-01 / GAP-01 / CMP-03 | High | EVD-12-01 + EVD-13-01 | REC-01 | Final |
| FND-02 | Restore Never Tested, So Recovery Is Unproven | RSK-04 / CTL-06 / TEST-05 / GAP-02 / CMP-05 | High | EVD-12-04 | REC-02 | Final |
| FND-03 | Wide Staff Views and Open Export Path Expose Borrower Data | RSK-07 / CTL-08 / TEST-01 / GAP-04 / CMP-01, CMP-02 | High | EVD-10-02/03 + EVD-13-02 | REC-03 | Final |

## 8.3 Detailed Finding Workpapers

| Finding ID / Title | FND-01 ¦ Staff Login Without Second Check Allows Full Account Takeover |
| --- | --- |
| Severity / Rationale | High ¦ RSK-01 residual is 16 (High); stolen staff password gives full borrower and loan control; many students affected. |
| Affected Scope / IDs | SCP-01/05 (OBJ-01, MOD-01, USR-03/04) ¦ AST-02 login path ¦ FLOW-04 ¦ RSK-01 ¦ CMP-03 ¦ CTL-01/02 ¦ TEST-01 ¦ GAP-01 |
| Condition | In BLD-05 demo (2026-10-10) no staff or admin login asks for a second check. TEST-01 showed 10/10 wrong-role visits blocked, but that test only covers wrong-role entry, not a stolen password. |
| Criteria | CRT-01 + CMP-03: access must fit the role and be granted by ORG-02; login must stop outsiders. A password-only login does not stop stolen passwords. |
| Cause | Second check was never built (login code path has no second step; seen in code read). Small team, demo stage. |
| Effect / Risk | If a staff password leaks, an outsider can read and change borrower and loan records and fines. No loss was seen; this is exposure, not a proven break-in. |
| Evidence | EVD-12-01 (role test 10/10) + EVD-13-01 (BLD-05 login screens, no second step, clean shots). |
| Recommendation | REC-01: ORG-02 adds second check for staff/admin logins. |
| Scope / Evidence Limitation | No attack test done (not allowed); demo pages only; BLD-05 due-date changes do not touch login. |

Facts: role checks work (10/10 blocks). Judgment: they answer the wrong question for stolen passwords, where the login step itself is the weak point. The rating stays High because RSK-01 residual is 16 and the data at stake covers all borrowers. The fix (REC-01) targets the login step, not the role rules.

| Finding ID / Title | FND-02 ¦ Restore Never Tested, So Recovery Is Unproven |
| --- | --- |
| Severity / Rationale | High ¦ A database loss would stop all desk work; backups exist but no one has shown they come back. |
| Affected Scope / IDs | SCP-02 (MOD-08) ¦ AST-08/10 ¦ FLOW-05 ¦ RSK-04 ¦ CMP-05 ¦ CTL-06 ¦ TEST-05 ¦ GAP-02 |
| Condition | 14/14 backup log rows Sep-Oct 2026 show completed runs. Zero restore demos exist. No written restore steps were shown. |
| Criteria | CMP-05 + CRT-04: timed backups must run and recovery must be possible with approval. |
| Cause | Restore needs live approval and test data; it was never scheduled (said by owner in inquiry + no record found). |
| Effect / Risk | If the database is lost, loans and catalog may be unrecoverable and desk work may stop for days. No loss has happened. |
| Evidence | EVD-12-04 (backup log list, names and counts only). |
| Recommendation | REC-02: ORG-03 runs one witnessed restore on a test copy and writes the steps. |
| Scope / Evidence Limitation | Listing backups is not testing recovery; restore itself is out of scope (SCP-03), so test stays a demo-copy exercise. |

Facts: backups run and are logged. Judgment: a log proves copies exist, not that they work, so the rating stays High despite 14 clean log rows. REC-02 asks for the cheapest real proof: one watched restore on a copy.

| Finding ID / Title | FND-03 ¦ Wide Staff Views and Open Export Path Expose Borrower Data |
| --- | --- |
| Severity / Rationale | High ¦ Private rows of many students are one curious click or export away; privacy law applies. |
| Affected Scope / IDs | SCP-01/04 (USR-01/02 data) ¦ AST-04/07 ¦ FLOW-01/03 ¦ RSK-07 ¦ CMP-01, CMP-02 ¦ CTL-08 ¦ TEST-01 ¦ GAP-04 |
| Condition | Staff roles open full borrower rows (name, ID, fines) in desk screens; reports and CSV paths show names. Role blocks passed (TEST-01) but views inside the role are broad. |
| Criteria | CMP-01/02 + CRT-01: private data only for roles with real need; reports must hide names. |
| Cause | Views were built for desk speed; export path was never fenced (seen in code read; no export rule found). |
| Effect / Risk | Curious or rogue staff could read or copy many student records. No misuse was seen; this is exposure. |
| Evidence | EVD-10-02/03 (clean samples) + EVD-13-02 (BLD-05 screens with broad views, names hidden in shots). |
| Recommendation | REC-03: ORG-05 narrows views, hides names in reports, logs exports. |
| Scope / Evidence Limitation | Full export was never tested (no right to try); conclusion rests on views seen + missing export rule. |

Facts: role entry control works, but inside-role views are broad and exports are unfenced. Judgment: passing TEST-01 does not clear this finding; entry and exposure are different questions. High fits because of student count plus privacy-law context, not because misuse was found.

# 9. Recommendations and Proposed Management Action Plan (Lab 11)

## 9.1 Recommendation Register (REC-01..03)

| REC ID | FND ID | Recommended Action | Accountable Role | Priority | Effort / Dependencies | Target Result | Validation Measure |
| --- | --- | --- | --- | --- | --- | --- | --- |
| REC-01 | FND-01 | ORG-02 turns on second login check for librarian/admin accounts and enrolls current staff. | Access Approver (ORG-02) | High | Small login package + staff enrollment time | Staff logins ask for code; stolen password alone fails (demo). | Repeat TEST-01 plus code/no-code login tries. |
| REC-02 | FND-02 | ORG-03 runs one witnessed restore on a test copy and writes approved restore steps. | System Admin (ORG-03) | High | Test copy space + owner time | Signed restore log + steps on file. | Read restore log; re-list backups. |
| REC-03 | FND-03 | ORG-05 narrows staff views to need-to-know, hides names in reports/exports, turns on export log. | Privacy role (ORG-05) | High | Small view changes + report edits | Staff see only needed fields; exports logged. | Re-open views as staff; read export log. |

## 9.2 Proposed Management Action Plan (MAP-01..03, all Proposed - not confirmed)

| MAP ID | REC ID | Proposed Action / Milestone | Proposed Owner | Target Date | Resources / Dependency | Status / Response | Follow-Up |
| --- | --- | --- | --- | --- | --- | --- | --- |
| MAP-01 | REC-01 | Enroll staff in second check; turn on for admin role first. | ORG-02 | Next release | Login package; staff time | Proposed (not confirmed by management) | Re-test logins; date noted |
| MAP-02 | REC-02 | Witnessed restore on test copy; file steps + log. | ORG-03 | Before final defense | Test copy space | Proposed (not confirmed by management) | Restore log review |
| MAP-03 | REC-03 | Narrow views; hide names; export log on. | ORG-05 | Next release | View/report edits | Proposed (not confirmed by management) | View + export log check |

# 10. AI Validation Portfolio (Lab 12)

## 10.1 Consolidated Material AI-Use Register (AIV-01..06)

| AIV ID | Lab / Section | Tool / Purpose | Material Output Used | Evidence / Criteria / Test Used to Validate | Decision | Revision / Rationale | Privacy / Bias Check | Reviewer / Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AIV-01 | Lab 7 / scope + goals | Word helper / fixing wording | Shorter OBJ/SCP sentences | Checked vs CRT-01..04 + PRC draft list | Revise | Kept only lines that code + demo support | No data in prompts | M2 / 2026-10-20 |
| AIV-02 | Lab 8 / assets + docs | Word helper / double checking counts | AST/DEP/FLOW count notes | Re-counted vs L8 tables (12/6/5 rows) | Revise | Counts corrected by hand | No data in prompts | M3 / 2026-10-20 |
| AIV-03 | Lab 9 / risk math | Word helper / double checking | Score re-adds (L x I) | Re-added all 8 RSK rows by hand | Accept | Math matched; kept | No data in prompts | M1 / 2026-10-20 |
| AIV-04 | Lab 10 / tests | Word helper / ID link check | TEST/GAP/EVD link notes | Opened TEST + GAP tables, checked pairs | Accept | Links matched; kept | No data in prompts | M2 / 2026-10-20 |
| AIV-05 | Lab 11 / finding titles | Word helper / fixing wording | Shorter finding titles | Checked each title vs condition text | Revise | Kept only true short forms | No data in prompts | M1 / 2026-10-20 |
| AIV-06 | Lab 12 / final assembly | Word helper / clarifying exec summary wording | Draft transition lines | Re-read vs counts (3 FND, 1 OBS) + conclusion | Revise | Numbers hand-written from tables | No data in prompts | M2 / 2026-10-20 |

## 10.2 AI Validation Summary and Disclosure

| Material AI Uses Reviewed | 6 (AIV-01..06) |
| --- | --- |
| Accepted Without Change | 2 (AIV-03, AIV-04) |
| Revised | 4 (AIV-01, 02, 05, 06) |
| Rejected | 0 |
| Privacy Incidents / Corrective Action | None |
| Unresolved AI-Related Limitations | None |

The group used only the school word processor's built-in helper for three small tasks: fixing wording, double checking counts and math, and clarifying how to do a task. Every suggestion was checked against the real records (RSK/TEST/GAP/EVD rows) before use. AI output was never treated as evidence, test execution, or management response. No names, grades, or private data were ever entered into any tool.

## 10.3 Per-Lab AI Logs (prior increments)

| Lab | AI ID | Tool / Purpose | Material Suggestion | Evidence Checked | Decision | Correction / Rationale | Privacy Check |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Lab 10 | AI-12-01 | Word tool / fixing wording of CTL lines | Shorter control descriptions | Checked each line against code + demo | Revise | Kept short lines only where true; rest human-written | No private data in prompts |
| Lab 10 | AI-12-02 | Word tool / double checking TEST math and counts | Sample counts and conclusions | Checked counts against workpapers | Accept | Counts matched; kept | No private data in prompts |
| Lab 10 | AI-12-03 | Word tool / clarifying design vs operating test | Explained Adequate vs Effective use | Checked against manual rating tables | Accept | Used manual meanings; ratings our own | No private data in prompts |
| Lab 11 | AI-13-01 | Word tool / fixing wording of finding titles | Shorter issue + effect titles | Checked each title against GAP/TEST/EVD | Revise | Kept short titles only where true; rest human-written | No private data in prompts |
| Lab 11 | AI-13-02 | Word tool / double checking severity math and links | Score bands and ID links | Checked math + RSK/GAP links | Accept | Math and links matched; kept | No private data in prompts |
| Lab 11 | AI-13-03 | Word tool / clarifying recommendation format | Explained action + owner + target layout | Checked against manual REC table | Accept | Used manual layout; actions our own | No private data in prompts |
| Lab 12 | AI-14-01 | Word tool / fixing wording of exec summary + conclusion | Shorter transition lines | Checked vs counts + finding text | Revise | Kept plain wording; numbers hand-written | No private data in prompts |
| Lab 12 | AI-14-02 | Word tool / double checking totals + ID links | Count math for registers | Re-added by hand from tables | Accept | Math matched; kept | No private data in prompts |
| Lab 12 | AI-14-03 | Word tool / clarifying final checklist steps | Explained acceptance gates | Checked vs manual Step 11-12 | Accept | Steps followed; own notes | No private data in prompts |

Labs 7-9 recorded their AI notes inside their review rows (REV-01..04) with the same wording-rule: only wording, counts, and task-step clarification, always checked against real records.

# 11. End-to-End Traceability and Reconciliation (Lab 12)

## 11.1 Objective-to-Conclusion Traceability (D.1)

| OBJ | Scope / Criteria | Assets / Data / Users | Risks / Compliance | Controls / Tests / Evidence | Findings / Recommendations | Conclusion / Limitation |
| --- | --- | --- | --- | --- | --- | --- |
| OBJ-01 | SCP-01/05/06 ¦ CRT-01 | AST-02/04/05 ¦ USR-01..04 ¦ ACC-01..07 | RSK-01, RSK-07 ¦ CMP-01, CMP-03 | CTL-01/02/08 ¦ TEST-01, TEST-05 ¦ EVD-12-01, EVD-10-02/03, EVD-13-01/02 | FND-01, FND-03 ¦ REC-01, REC-03 ¦ MAP-01..03 | Role gates effective (10/10); second login check + view narrowing pending (3 High items open) |
| OBJ-02 | SCP-02/05/07 ¦ CRT-02 | AST-02/06/07 ¦ FLOW-03 | RSK-02, RSK-03 ¦ CMP-04 | CTL-03 ¦ TEST-02 ¦ EVD-12-02 ¦ BLD-01 line EVD-09-02 | No formal finding ¦ OBS-01 (import history) tracked in dev backlog | Build supports claimed work; job-history loss noted as limit; re-verify after BLD-06 |
| OBJ-03 | SCP-02/04/05 ¦ CRT-03 | AST-09 ¦ FLOW-01/02 | RSK-06 ¦ CMP-06 | CTL-04/05 ¦ TEST-03, TEST-04 ¦ EVD-12-03 ¦ EVD-09-03 | No exception (0 findings) | Traceability effective; monthly log spot-check proposed |
| OBJ-04 | SCP-02/03/04 ¦ CRT-04 | AST-08/10/11 ¦ FLOW-05 | RSK-04, RSK-08 ¦ CMP-05 | CTL-06/07 ¦ TEST-05, TEST-06 ¦ EVD-12-04/05 ¦ EVD-09-08 | FND-02 ¦ REC-02 ¦ MAP-02 | Backups logged 14/14; restore unproven + settings approval missing; partially effective |

## 11.2 Finding and Action Reconciliation (D.2)

| FND ID | Severity | Supporting RSK / CTL / TEST / GAP / EVD | REC ID | MAP / Owner / Target | Current Status | Final Follow-Up Measure |
| --- | --- | --- | --- | --- | --- | --- |
| FND-01 | High | RSK-01 ¦ CTL-01/02 ¦ TEST-01 ¦ GAP-01 ¦ EVD-12-01, EVD-13-01 | REC-01 | MAP-01 / ORG-02 / next release | Proposed (not confirmed by management) | Re-run TEST-01 + stolen-password-style login tries after fix |
| FND-02 | High | RSK-04 ¦ CTL-06 ¦ TEST-05 ¦ GAP-02 ¦ EVD-12-04 | REC-02 | MAP-02 / ORG-03 / before final defense | Proposed (not confirmed by management) | Read witnessed-restore log; re-list backups |
| FND-03 | High | RSK-07 ¦ CTL-08 ¦ GAP-04 ¦ CMP-01/02 ¦ EVD-10-02/03, EVD-13-02 | REC-03 | MAP-03 / ORG-05 / next release | Proposed (not confirmed by management) | Open staff views + read export log |

## 11.3 High-Risk Items Without Finding (D.3)

| RSK ID | Risk Level | Why No Finding | Supporting Control/Test/Evidence or Limitation | Required Disclosure / Follow-Up |
| --- | --- | --- | --- | --- |
| None open | High (3 cases) | N/A - all High-priority risks became findings, so no High/Critical risk was left unreported | RSK-01 to FND-01, RSK-04 to FND-02, RSK-07 to FND-03; Moderate RSK-02/03/05/06/08 stay below finding threshold with owner actions in Lab 9 plan | No disclosure gap; RSK-05 Accept carries manual desk-steps paper control with term review |

# 12. Priority Action Roadmap

| Priority | FND / REC | Action | Accountable Role | Target / Trigger | Expected Risk Reduction | Follow-Up Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| High | FND-01 / REC-01 | ORG-02 turns on second login check for librarian/admin and enrolls current staff | Access Approver (ORG-02) | Next release | Stolen password alone is no longer enough - residual 16 drops toward 8 | Re-run TEST-01 + login tries |
| High | FND-02 / REC-02 | ORG-03 runs one witnessed restore on a test copy and files approved steps | System Admin (ORG-03) | Before final defense | Recovery moves from unproven to demonstrated | Signed restore log + steps |
| High | FND-03 / REC-03 | ORG-05 narrows staff views, hides names in reports/exports, logs exports | Privacy role (ORG-05) | Next release | Borrower rows visible only to need-to-know roles | View + export log checks |

# 13. Final Evidence Index (EVD)

| EVD ID | Title / Description | Source / Owner | Date / Version | Related IDs | Location / Access | Privacy Treatment | Reliability / Limitation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| EVD-09-01 | Role list + 2 approval samples + login check list (clean) | ORG-02 (approver) | 2026-09-19 | USR-01..04, ACC-01..07 ¦ OBJ-01 | Controlled group drive | Sanitized | Demo shots; no full history |
| EVD-09-02 | Build note BLD-01 + module list + Done/Partial/Planned table | Team / ORG-04 | 2026-09-19 | AST-02/06 ¦ OBJ-02 | Controlled group drive | Sanitized | Claim limited to BLD-01 |
| EVD-09-03 | Desk walkthrough records: borrow-return-fine + archive lists | ORG-03 (desk) | 2026-09-19 | FLOW-01, FLOW-02 ¦ OBJ-03 | Controlled group drive | Names hidden | Walkthrough only, small sample |
| EVD-09-04 | Request flow check note (MOD-04 pending/approved/rejected) | ORG-01 | 2026-09-19 | MOD-04 ¦ OBJ-02 | Controlled group drive | Sanitized | Partial module; walkthrough |
| EVD-09-05 | Buying flow check note (MOD-05 order/delivery tracking) | ORG-01 | 2026-09-19 | MOD-05 ¦ OBJ-02 | Controlled group drive | Sanitized | Partial module; walkthrough |
| EVD-09-06 | Stock check note (MOD-06 live scan + yearly check) | ORG-03 | 2026-09-19 | MOD-06 ¦ OBJ-02 | Controlled group drive | Sanitized | Partial module; walkthrough |
| EVD-09-07 | Reports/charts note (totals only; no personal data) | ORG-01 | 2026-09-19 | MOD-07 ¦ OBJ-04 | Controlled group drive | Aggregated | Charts are totals; math not re-raced |
| EVD-09-08 | Backup/settings/log lists (names + counts only) | ORG-05/USR-04 | 2026-09-19 | MOD-08 ¦ OBJ-04 | Controlled group drive | Aggregated | List only; restore untested |
| EVD-10-01 | Role list + 2 approval samples + login check list (clean) | ORG-02 | 2026-09-26 | ACC-01..07 ¦ MOD-01 | Controlled group drive | Sanitized | Demo may differ from live |
| EVD-10-02 | Build note BLD-02 + wiring check + CSV sample rows | M3 / dev team | 2026-09-26 | AST-02/06/07 ¦ MOD-01..08 | Controlled group drive | Redacted | Demo is not live; import jobs lost on restart |
| EVD-10-03 | Desk walkthrough shots: borrow-return-fine + archive-first | ORG-03 | 2026-09-26 | FLOW-01 ¦ MOD-03 | Controlled group drive | Names hidden | One cycle only |
| EVD-10-04 | Backup list sample + DB table list (names, counts) | ORG-03 | 2026-09-26 | AST-04/08/10 ¦ MOD-08 | Controlled group drive | Aggregated | Cannot prove restore |
| EVD-10-05 | Settings sample (limits, fines, due days - normal keys) | ORG-01 | 2026-09-26 | AST-11 ¦ MOD-03 | Controlled group drive | Redacted | Values change after cutoff need approval |
| EVD-12-01 | Role-access test shots: 10 wrong-role tries, all blocked | M2 (tester) | 2026-10-03 | TEST-01 ¦ CTL-01 | Controlled group drive | Clean shots | Demo build only |
| EVD-12-02 | CSV import result page + log (6 added, 2 skipped) | M2 (tester) | 2026-10-03 | TEST-02 ¦ CTL-03 | Controlled group drive | Sanitized | Small 8-row file |
| EVD-12-03 | Borrow cycle receipt + 3 log rows + delete refusal shots | M2 (tester) | 2026-10-03 | TEST-03/04 ¦ CTL-04/05 | Controlled group drive | Clean | Single cycle |
| EVD-12-04 | Backup log list (14 rows Sep-Oct 2026) | ORG-03 | 2026-10-03 | TEST-05 ¦ CTL-06 | Controlled group drive | Aggregated | No restore proof |
| EVD-12-05 | Settings change log sample (name + time, no approval) | ORG-01 | 2026-10-03 | TEST-06 ¦ CTL-07 | Controlled group drive | Redacted | One change only |
| EVD-13-01 | BLD-05 login screens: no second step visible (clean shots) | M1 (editor) | 2026-10-10 | FND-01 ¦ CMP-03 | Controlled group drive | Clean shots | Proof of absence on shown screens only |
| EVD-13-02 | BLD-05 desk screens: broad borrower views (names hidden) | M1 (editor) | 2026-10-10 | FND-03 ¦ CMP-01/02 | Controlled group drive | Names hidden | Views seen; export path never tested |

# 14. Appendices and References

| Appendix / Ref ID | Title | Purpose | Included / Controlled Separately | Confidentiality Treatment | Related Sections / IDs |
| --- | --- | --- | --- | --- | --- |
| APP-A | Figures 2-3: deployment + data-flow diagrams | Show architecture and trust lines | Included | No IPs or secrets; labels only | Sections 6 |
| APP-B | Sanitized evidence sample pack (shots + lists) | Support finding conditions | Controlled separately | Names redacted / aggregated only | Sections 8-9 |
| REF-01 | Philippine Data Privacy Act of 2012 | Legal criterion baseline (CMP-01) | Referenced (law text not embedded) | Public law; no issue | Section 7 |
| REF-02 | School account/access rule + library borrower privacy practice | Criteria for CMP-02/03 | Referenced (as described by ORG roles) | School-internal; described not copied | Section 7 |
| REF-03 | Google OAuth provider terms note | CMP-07 context | Referenced (terms were never reviewed) | No legal claim made | Section 7 |
| REF-04 | PEIS002 Lab 7-12 manuals + student templates | Course procedure basis | Referenced | Class material | All sections |
| REF-05 | Capstone git history (build lineage BLD-01..06) | Build identification | Referenced | Public repo content only | Sections 2, 10 |

## 14.1 Prior-Lab Cross-Member Review Log (combined)

| Lab | Review ID | Prepared By | Reviewed By | Item / Section | Challenge or Check | Resolution / Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| Lab 10 | REV-12-01 | Member 1 (Justin C. Batlangao) | Member 2 (Glenn Patrick B. Darriguez) | TEST-01 sample (10/10 pages) | Challenge: is 10 pages really the full population? Any hidden admin URL? | Re-listed blueprint URLs from code; 10 confirmed full; noted in workpaper. |
| Lab 10 | REV-12-02 | Member 2 (Glenn Patrick B. Darriguez) | Member 3 (Ma. Jenifer L. Labag) | GAP-02 restore conclusion | Challenge: is missing restore proof a failure or just Not Tested? | Kept as gap (not failure): backups exist per log, only recovery unproven; worded carefully. |
| Lab 10 | REV-12-03 | Member 3 (Ma. Jenifer L. Labag) | Member 1 (Justin C. Batlangao) | CTL-05 Adequate after BLD-04 | Challenge: do the 2 new auth commits really fix archive guards? | Re-ran TEST-04 on BLD-04: active refused, archived allowed; rating stands with fresh proof. |
| Lab 11 | REV-13-01 | Member 1 (Justin C. Batlangao) | Member 2 (Glenn Patrick B. Darriguez) | FND-02 severity High | Challenge: residual was only 8 (Moderate) - why High? | High stands: total-stop effect + zero recovery proof; rationale rewritten to say so. |
| Lab 11 | REV-13-02 | Member 2 (Glenn Patrick B. Darriguez) | Member 3 (Ma. Jenifer L. Labag) | FND-03 export wording | Challenge: export never tested - does the wording claim too much? | Softened to open path + missing rule; limit written in workpaper. |
| Lab 11 | REV-13-03 | Member 3 (Ma. Jenifer L. Labag) | Member 1 (Justin C. Batlangao) | REC-01 feasibility | Challenge: can a small team really add second login this term? | Kept: package-based, admin role first; target result made checkable by demo. |
| Lab 12 | FIN-01 | Justin C. Batlangao | Full report: narrative coherence, executive summary, conclusion, final formatting | Pass, 0 exceptions | Exec summary + conclusion re-read vs totals (QA-04) | Justin C. Batlangao / 2026-10-20 |
| Lab 12 | FIN-02 | Glenn Patrick B. Darriguez | Full report: traceability, counts, ratings, findings, recommendations, and limitations | Pass, 0 exceptions | Traceability + counts re-checked (QA-04); no orphan IDs found | Glenn Patrick B. Darriguez / 2026-10-20 |
| Lab 12 | FIN-03 | Ma. Jenifer L. Labag | Full report: AI validation, evidence index, privacy, references, appendices, and disclosures | Pass, 0 exceptions | AI portfolio + evidence index + privacy treatments re-read (AIV-01..06, T18) | Ma. Jenifer L. Labag / 2026-10-20 |
| Lab 12 | REV-14-01 | Justin C. Batlangao | Glenn Patrick B. Darriguez | Overall conclusion rating | Challenge: is Needs Improvement too harsh for a demo build? | Kept: 3 High findings unresolved and no confirmed response; strengths still listed in narrative |
| Lab 12 | REV-14-02 | Glenn Patrick B. Darriguez | Ma. Jenifer L. Labag | Evidence index completeness | Challenge: is any EVD orphaned or missing limits? | All 20 rows have source, date, related IDs, and a written limitation; none orphaned |
| Lab 12 | REV-14-03 | Ma. Jenifer L. Labag | Justin C. Batlangao | Executive summary counts | Challenge: do totals match the registers? | Re-tallied against D.2 and T7: 3 High findings, 1 observation, 6 AI uses; wording fixed |

# 15. Final Independent Quality Review (Lab 12)

## 15.1 Independent Review Assignments (FIN-01..03)

| Review ID | Reviewer | Independent Review Assignment | Result / Exceptions | Resolution Evidence | Sign-Off / Date |
| --- | --- | --- | --- | --- | --- |
| FIN-01 | Justin C. Batlangao | Full report: narrative coherence, executive summary, conclusion, final formatting | Pass, 0 exceptions | Exec summary + conclusion re-read vs totals (QA-04) | Justin C. Batlangao / 2026-10-20 |
| FIN-02 | Glenn Patrick B. Darriguez | Full report: traceability, counts, ratings, findings, recommendations, and limitations | Pass, 0 exceptions | Traceability + counts re-checked (QA-04); no orphan IDs found | Glenn Patrick B. Darriguez / 2026-10-20 |
| FIN-03 | Ma. Jenifer L. Labag | Full report: AI validation, evidence index, privacy, references, appendices, and disclosures | Pass, 0 exceptions | AI portfolio + evidence index + privacy treatments re-read (AIV-01..06, T18) | Ma. Jenifer L. Labag / 2026-10-20 |

## 15.2 Final Submission Checklist

| Check | Final Acceptance Requirement |
| --- | --- |
| [X] | All Labs 9-13 instructor feedback is closed or disclosed as an unresolved limitation. |
| [X] | The final build, environment, audit/evidence cutoff, report date, and changes after cutoff are stated. |
| [X] | The table of contents and all tables/figures, headings, page numbers, cross-references, IDs, totals, and ratings are updated. |
| [X] | Every material AI use is disclosed, independently validated, privacy-checked, and accepted/revised/rejected with rationale. |
| [X] | End-to-end traceability contains no broken, duplicated, orphaned, or contradictory records. |
| [X] | The executive summary and conclusion agree with detailed evidence, findings, severity totals, limitations, and proposed actions. |
| [X] | Sensitive data, credentials, confidential prompts, unnecessary personal data, comments, and unused template placeholders are removed. |
| [X] | All three members completed independent full-report review, resolved exceptions, signed the final attestation, and verified the DOCX/PDF export. |

Remaining manual step (QA-06): update TOC fields and export the PDF in Word before upload.

# 16. Group Attestation and Signature

| Member | Printed Name / Signature | Date |
| --- | --- | --- |
| Member 1 | Justin C. Batlangao | 2026-10-20 |
| Member 2 | Glenn Patrick B. Darriguez | 2026-10-20 |
| Member 3 | Ma. Jenifer L. Labag | 2026-10-20 |

We certify that this final integrated report reflects the identified capstone build and authorized evidence. We completed the assigned work and independent reviews, protected confidential information, and validated every AI-assisted contribution against the audit records.

## Instructor Review (to be completed by instructor)

| Review Area | Status | Instructor Notes |
| --- | --- | --- |
| Master-report continuity and prior feedback | [ ] Approved [ ] Revise |  |
| Technical completeness and traceability | [ ] Approved [ ] Revise |  |
| Evidence, limitations, collaboration, AI validation, and professional judgment | [ ] Approved [ ] Revise |  |